## Slide 1: Agile Development @ Landmark
Todd Little
Sr. Development Manager
Notes: Over the past 3 years Landmark has been incorporating Agile methodologies in our development processes.

## Slide 2: The Idealized Waterfall
Envisioning
Test
Plan/Design
Develop
Release
Notes: Prior to our move toward Agile methodologies, we followed a more standard waterfall model based on the Microsoft development framework. Our predictability, using this method, was good but we didn’t always meet the needs of the market with our releases. We needed to move to a process that focused on “what” we were delivering so that the solutions we released better solved the problems of our customers.

## Slide 3: What Happens in a Typical Project Inside the Tornado
When will we get the requirements?
All in good time, my little pretty, all in good time
But I guess it doesn't matter anyway
Doesn't anybody believe me?
You're a very bad man!
Just give me your estimates by this afternoon
No, we need something today!
I already promised the customer it will be out in 6 months
No, we need it sooner.
Not so fast! Not so fast! ... I'll have to give the matter a little thought. Go away and come back tomorrow
Ok then, it will take 2 years.
Team Unity
Project Kickoff
Notes: We look at a typical software project…..

## Slide 4: We’re not in Kansas Anymore
My! People come and go so quickly here!
I may not come out alive, but I'm goin' in there!
The Great and Powerful Oz has got matters well in hand.
"Hee hee hee ha ha! Going so soon? I wouldn't hear of it! Why, my little party's just beginning!
Developer Hero
Reorg
Testing

## Slide 5: Hurricane Rita
Notes: We like to use forecasting a hurricane track as an analogy to software development. This is an example of the various news agencies early forecast of hurricane’s Rita track. One thing we know is that all of these tracks are wrong.

## Slide 6: Hurricane Rita
Notes: The actual path of Rita is shown in yellow. Planning of software is much like this. Almost everything we do is “new” and when we followed a more waterfall model, we took lots of time designing and gathering estimates of tasks before starting. From that initial Plan, the one thing we really knew, was that the project would not turnout looking like the plan and it would change. We know that as we gain more knowledge during development the plan would be refined many times. So, with Agile, we don’t spend a lot of time in upfront planning.

## Slide 7
Process and tools
Individuals and interactions
over
Following a plan
Responding to change
over
Source: www.agilemanifesto.org
Comprehensive documentation
Working software
over
Contract negotiation
Customer collaboration
over
The Agile Manifesto–a statement of values
Notes: Agile processes promote iterative development with a minimal amount of formal software development process. This methodology relies primarily on short iterations, frequent communication, regular customer interaction, and frequent review of working software.
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Agile welcomes changing requirements, even late in development.
Agile processes harness change for the customer's competitive advantage.
Agile delivers working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
In Agile business people and developers must work together daily throughout the project.

## Slide 8: Agile Principles
Focus on value
Embrace Change
Deliver chunks of functionality incrementally
Reflect and learn continuously
Collaboration with empowered teams
Build Quality in

## Slide 9: Agile/Scrum in a Nutshell
24 hours
1-4 weeks
Release Backlog
Backlog tasks
Potentially Shippable
Product Increment
Iteration Backlog
Notes: What do we do? The group of requirements wanted to be developed in a release are our backlog and they are designated by the boxes. These requirements or stories are prioritized and divided into iterations. Each individual box is an iteration. Development of complete stories are delivered within an iteration. Iterations are between 2-4 weeks in length. Looking at this example, the release contains 4 iterations. After each iteration, the goal is to have a potentially shippable product. So, development, testing, and validation of the stories are all done during the iteration.

## Slide 10: Backlog is a set of “Stories”
Notes: A story is a particular requirement that solves a problem. It is written in a form of -

## Slide 11: Backlog is a set of “Stories”
Notes: An example of a story. This story is then taken and broken down into development tasks and developers put estimates to those tasks and they are assigned out to the team.

## Slide 12: Agile in a Nutshell
24 hours
1-4 weeks
Release Backlog
Backlog tasks
Potentially Shippable
Product Increment
Iteration Backlog
Notes: As mentioned, a release is made up of a series of iterations. Iterations are typically 1-4 weeks in length. Each iteration has a defined set of stories to be delivered. The teams goal is to have a potentially shippable product after each iteration.

## Slide 13: Uncertainty
We expect uncertainty and manage for it through iterations, anticipation and adaptation.
Inspect and Adapt

## Slide 14: Agile in a Nutshell
24 hours
1-4 weeks
Release Backlog
Backlog tasks
Potentially Shippable
Product Increment
Iteration Backlog
Notes: Another important part of Agile is the constant communication aspect of the process. Teams meet for a short period (goal is to not to exceed 15 minutes) to give status on the tasks they are working for that interation.

## Slide 15: Daily Standup
Notes: For the daily meeting team members are required to “stand”, which helps to encourage the short length of the meeting….and is how it got its name…..Daily Standup.

## Slide 16: 3 questions for the Daily Standup
What did you do yesterday?
1
What will you do today?
2
Is anything in your way?
3
15-minutes
24 hours
Notes: Three questions are asked of each member of the team.

## Slide 17: Tracking Progress
Notes: Progress for the release is tracked by stories (requirements(. This group is tracking their progress manually as you see above. Each story is an index card which is moved along as the story is started, in-progress, completed by the developer (Done), and accepted by the product owner (Done-Done). Many teams also track their progress using a software tool called Rally at Landmark.

## Slide 18: Burndown Chart
Notes: We use dashboards like the Burndown chart, you see above, to measure our progress. This release started with approximately 820 story points. The team had 3 week iterations (except for one). At the end of each iteration, the story points completed are subtracted from the total. The shaded area (burnup chart) shows the number of story points completed as Done (developer is complete) and Done Done (it has been accepted by the product owner). The green line shows us where our projected end is for the entire release. Remember though, the goal of Agile is to have a potential releasable product after each iteration which would enable us to get completed functionality to the marketplace anytime.

## Slide 19: Designing Quality into the Solution
Class
Unit Tests
Class
Unit Tests
Class
Unit Tests
Business Layer
Integration
Tests
UI
Acceptance
Tests
Notes: Let me talk briefly about testing. Testing and quality is part of everyone’s job. With Agile, developers design in unit tests for the new functionality. These unit tests are typically based on the acceptance criteria that are set down for each story. These unit tests are run with each nightly build of the product.

## Slide 20
Agile in a Nutshell
24 hours
1-4 weeks
Release Backlog
Backlog tasks
Potentially Shippable
Product Increment
Iteration Backlog
Notes: We had teams that have been working with agile development since 1999 (before the Agile Manifesto) We began a concerted effort to move teams toward Agile development methodologies three years ago. We don’t have all the teams there yet, but all teams have implemented pieces and parts of Agile. It takes a while to really become a good Agile team and with each iteration and release, our teams are getting better. The real measure is whether the new products and functionality we produce really hit the mark in the marketplace.

## Slide 23
Let’s Play a Game!

## Slide 24: And now the game….
You work for AnimalCo…
…and are helping develop a brand new animal!
The facilitators are your customers
You are Agile!
High Level Objective
  Build an animal and an enclosure for the animal

## Slide 25: Estimating Story Difficulty
Estimation |  |  | 
S | M | L | XL
<1/4 iteration 0-2 minutes | <1/2 iteration 2-4 minutes | <1 iteration 3-6 minutes | >1 Iteration >6 minutes

## Slide 26: The Scrum Board
Backlog | In Work | Done | Accepted (Done Done)
Planned for this iteration Cutline | In Development | The Development team has declared it completed and ready for final testing | Fully tested by the test team and accepted by the product owner

## Slide 27: Iterations…. 3 Iterations of ~17 minutes
Story Estimation - 3 minutes
  Act as developers - estimate how much time each story will take. Place it on the chart with S, M, L, XL
Planning / Story signup - 3 minutes
  Act as the business - based on the importance (bang for buck) of each story, select those stories you think you can complete in 6 minutes.
  Place those stories on the Backlog column of the Scrum board
Development - 6 minutes
  Build your Lego!
  Update the Scrum board with flow
Demo/Testing/Acceptance/Retrospective – 5 minutes
  Demo for the customer and customer determines acceptance
  Calculate score and update burnup chart
  Retrospective

## Slide 28: Scoring
ID: Story ID Value
Story to be implemented
Points are scored for accepted stories.
Some stories may break previous stories.
There is also an overall judgment score for aesthetics.
Value is just an estimate…the market will decide

## Slide 29: Back to the game….
You work for AnimalCo…
…and are helping develop a brand new animal!
The facilitators are your customers
You are Agile!
High Level Objective
  Build an animal and an enclosure for the animal

## Slide 30: Iterations….
Story Estimation – 2~3 minutes
  Act as developers - estimate how much time each story will take. Place it on the chart with S, M, L, XL
Planning – 2~3 minutes
  Act as the business - based on the importance (bang for buck) of each story, select those stories you think you can complete in 6 minutes.
  Place those stories on the Backlog column of the Scrum board
Development - 6 minutes
  Build your Lego!
  Update the Scrum board with flow
Demo/Testing/Acceptance/Retrospective – 5 minutes
  Demo for the customer and customer determines acceptance
  Calculate score and update burnup chart
  Retrospective

## Slide 31: Retrospective
What went well? | What to try differently?

## Slide 32
Agile Development
Delivering the software our customers want efficiently and effectively
Questions?
Notes: Questions? Thank you for your time.