# An Agile Simulation

## Abstract

One of the best ways to learn or to learn how to teach agile development is to experience it firsthand.  In this workshop attendees will experience a simulation of agile development through building a new product and product features using legos.  We will run through 3 iterations of story estimation, story sizing, development, demo, and retrospective.

This fast paced simulation is engaging, fun, and educational.  After all teams have developed and demoed their products we will take an overall retrospective of the activity.  At this time we will look at the simulation to explore how it is like and how it might not be exactly alike the challenges we face with software development.

## Materials

- Tubs of legos.  We use the 405 piece lego tub per team.

- At least 1 flip chart per team.

- Wall space for 3 charts per team.

- 3x5 cards, preferably 3m sticky cards

- Stories printed on labels

## Facilitators

- 1 Coach/Tester/Customer  per team

- 1 overall coordinator that may double if needed.

## High level Objective

Build an animal and an enclosure for the animal.

## Timeline

3 Iterations of 12 minutes:

- Story Estimation - ~3 minutes

  - Act as developers - estimate how much time each story will take, S, M, L, or XL

- Story signup - ~3 minutes

  - Act as the business - based on the importance (business value) of each story, select those stories you think you can complete in ~6 minutes

- Development - ~6 minutes

  - To your Lego!

  - Update Scrum board with flow

- Demo/Testing/Acceptance/Retrospective - ~5 minutes

  - Demo for the customer and customer determines acceptance

  - Calculate score and update burnup chart

  - Retrospective

## Scoring

- Points are scored for accepted stories.

- Some stories may break previously accepted stories.

- Coaches will collectively give points for aesthetics.

- Value points are really quite uncertain

# Charts

| ## Estimation |  |  |  |
| --- | --- | --- | --- |
| S | M | L | XL |

| ## Scrum Board |  |  |  |
| --- | --- | --- | --- |
| Backlog | In Work | Done | Accepted |

| ## Retrospective |  |
| --- | --- |
| What went well? | What to try differently? |

| ## Burnup |  |  |  |
| --- | --- | --- | --- |
| Points |  |  |  |
|  | Iteration 1 | Iteration 2 | Iteration 3 |