## Slide 1
Let’s Play an Agile Game!
This version modified from the original XP Lego Game by Tim Mackinnon by Todd Little

## Slide 2: And now the game….
You work for AnimalCo…
…and are helping develop a brand new animal!
The facilitators are your customers
You are Agile!
High Level Objective
  Using only the materials given to you
  Build an animal and an enclosure for the animal

## Slide 3: Establishing Norms

## Slide 4: Create a team name (1 minute)

## Slide 6: Goal of the Game
Using only the materials given to you
Produce a Product Release in 3 iterations
Prioritize and re-prioritize the backlog to optimize value delivery before the fixed release date
Be the team that delivers the most points

## Slide 7: Scoring
Points are scored for accepted stories.
Some stories may break previous stories.
There is also an overall judgment score for aesthetics.
Value is just an estimate…the market will decide
ID: Story ID Value
Story to be implemented
 | Low | High
S | 0 | 200
M | 200 | 500
L | 500 | 1000
XL | 1000 | +++

## Slide 8: Roles (4)
Score Keeper – Update the score sheet after each iteration
Sticky Minder – Move the Stories, keep the Scrum Board up-to-date
Delivery Team – Ship the Product(s)
Facilitator – Act as Product Owner (clarify and accept stories) and also help with facilitation.

## Slide 9: Artifacts (5)
1 Score Sheet – Write Your Team’s
Number at the Top
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Value – Uncertainty Estimation Matrix
Iteration Plan
In Progress
Scrum Board
Accepted
User Stories
ID: 1
Story
Value:
ID | Story | Iter1 | Iter2 | Iter3 | Iter4 | Value Points | Test
1 | Build an animal |  |  |  |  | Must Have | It looks like an animal
2 | Make an enclosure for the animal |  |  |  |  | Must Have | The animal fits in the enclosre and has egress
101 | Give the animal four legs |  |  |  |  | M | The animal has exactly 4 legs
102 | Make an enclosure for the animal. Animal must have egress |  |  |  |  | L | The animal fits in the enclosre and has egress
103 | Make a transport with wheels for your animal |  |  |  |  | M | The animal (all supporting legs) fit on the transport
104 | Give your animal wings |  |  |  |  | M | The animal has wings
105 | Give your animal a head |  |  |  |  | L | The animal has a head
106 | Make sure your animal has at least two eyes |  |  |  |  | M | the animal has at least 2 eyes
107 | Make your animal one color |  |  |  |  | S | The animal body, head,and legs are made of one color
108 | Make your animal freestanding on two legs |  |  |  |  | S | The animal can freely stand on 2 legs.
109 | Give your animal two arms |  |  |  |  | S | The animal has 2 arms
110 | Give your animal horns |  |  |  |  | S | The animal has horns
111 | Give your animal antlers |  |  |  |  | M | The animal has antlers
112 | Put a roof on the enclosure to cover the animal |  |  |  |  | M | The enclosure has a roof that fully covers the animal
113 | Give your animal a trunk |  |  |  |  | M | The animal has a trunk
Box of Legos

## Slide 10
ID | Story | Iter1 | Iter2 | Iter3 | Iter4 | Value Points | Test
1 | Build an animal |  |  |  |  | Must Have | It looks like an animal
2 | Make an enclosure for the animal |  |  |  |  | Must Have | The animal fits in the enclosre and has egress
101 | Give the animal four legs |  |  |  |  | M | The animal has exactly 4 legs
102 | Make an enclosure for the animal. Animal must have egress |  |  |  |  | L | The animal fits in the enclosre and has egress
103 | Make a transport with wheels for your animal |  |  |  |  | M | The animal (all supporting legs) fit on the transport
104 | Give your animal wings |  |  |  |  | M | The animal has wings
105 | Give your animal a head |  |  |  |  | L | The animal has a head
106 | Make sure your animal has at least two eyes |  |  |  |  | M | the animal has at least 2 eyes
107 | Make your animal one color |  |  |  |  | S | The animal body, head,and legs are made of one color
108 | Make your animal freestanding on two legs |  |  |  |  | S | The animal can freely stand on 2 legs.
109 | Give your animal two arms |  |  |  |  | S | The animal has 2 arms
110 | Give your animal horns |  |  |  |  | S | The animal has horns
111 | Give your animal antlers |  |  |  |  | M | The animal has antlers
112 | Put a roof on the enclosure to cover the animal |  |  |  |  | M | The enclosure has a roof that fully covers the animal
113 | Give your animal a trunk |  |  |  |  | M | The animal has a trunk

## Slide 11
Estimation and Prioritization |  |  |  | 
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Cost
Value
Priority

## Slide 12: The Scrum Board
Backlog | In Work | Done | Accepted (Done Done)
Planned for this iteration Cutline | In Development | The Development team has declared it completed and ready for final testing | Fully tested by the test team and accepted by the product owner

## Slide 13: Overall Flow
Release Planning
Iteration 1
Break
Iteration 2
Iteration 3
Marketing Demo
Final Tabulation

## Slide 14: Iterations…. 3 Iterations of ~17 minutes
Story Estimation - 3 minutes
  Act as developers - estimate how much time each story will take. Place it on the chart with S, M, L, XL
Planning / Story signup - 3 minutes
  Act as the business - based on the importance (bang for buck) of each story, select those stories you think you can complete in 6 minutes.
  Place those stories on the Backlog column of the Scrum board
Development - 6 minutes
  Build your Lego!
  Update the Scrum board with flow
Demo/Testing/Acceptance/Retrospective – 5 minutes
  Demo for the customer and customer determines acceptance
  Calculate score and update burnup chart
  Retrospective

## Slide 15: Back to the game….
You work for AnimalCo…
…and are helping develop a brand new animal!
The facilitators are your customers
You are Agile!
High Level Objective
  Using only the materials given to you
  Build an animal and an enclosure for the animal

## Slide 16: Release Planning

## Slide 17
Estimation and Prioritization: Place stories by relative cost and value |  |  |  | 
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Cost
Value
ID: 4
ID:1
Notes: Find User Story #1, identified by the black border. Place Approximately in the “middle”. This is going to be our reference for relative estamiting.
Do this now.
We have just compared User Story #4 to User Story #1, and we know it is both larger in cost and value, so place it somewhere to the right and above User Story #1.
Do this now.
You will have 5 minutes to do this relative estimation with all other user stories. Like all estimates, it will be difficult to be precise, so you will have to make an educated guess.
Begin now.

## Slide 19: Mini-Retro
How is this like estimating and planning in software?
How is it not like estimating in software?
What can we learn from this?

## Slide 20: Goal: Prioritize the backlog to maximize your team’s score by the end of the release

## Slide 21
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Plan the Release
Release Plan
Iteration
Plan

## Slide 22
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Plan the First Iteration
Release Plan
Iteration
Plan

## Slide 23: Iteration 1
Story Estimation – 2~3 minutes
  Act as developers - estimate how much time each story will take. Place it on the chart with S, M, L, XL
Planning – 2~3 minutes
  Act as the business - based on the importance (bang for buck) of each story, select those stories you think you can complete in 6 minutes.
  Place those stories on the Backlog column of the Scrum board
Development - 6 minutes
  Build your Lego!
  Update the Scrum board with flow
Demo/Testing/Acceptance/Retrospective – 5 minutes
  Demo for the customer and customer determines acceptance
  Calculate score and update burnup chart
  Retrospective

## Slide 25: Demo, Score, and Retrospect
What went well? | What to try differently?

## Slide 27: Iteration 2 – New Stories
Story Estimation – 2~3 minutes
  Act as developers - estimate how much time each story will take. Place it on the chart with S, M, L, XL
Planning – 2~3 minutes
  Act as the business - based on the importance (bang for buck) of each story, select those stories you think you can complete in 6 minutes.
  Place those stories on the Backlog column of the Scrum board
Development - 6 minutes
  Build your Lego!
  Update the Scrum board with flow
Demo/Testing/Acceptance/Retrospective – 5 minutes
  Demo for the customer and customer determines acceptance
  Calculate score and update burnup chart
  Retrospective

## Slide 29: Demo, Score, and Retrospect
What went well? | What to try differently?

## Slide 31: Iteration 3 – New Stories
Story Estimation – 2~3 minutes
Planning – 2~3 minutes
Development - 6 minutes
Demo/Testing/Acceptance – 15 minutes
  Internal Demo for the customer and customer determines acceptance
  Calculate score and update burnup chart
  Prepare Marketing salespitch
Sales Demo – 4 minutes max/team
  No patching the legos!
  If it breaks or is broken = 0 points

## Slide 33: Sell, Sell, Sell
No touching the legos!
If it breaks or is broken = 0 points

## Slide 35: Story Strategies
How did you choose which story to pick?
Did you abandon a story in the middle of an iteration?
Did you change your strategy at any point?

## Slide 36: Retrospective
What did you learn?
What elements were like software development?
What elements are different in software development?