## Slide 1
Let’s Play an Agile Game!
This version modified from the original XP Lego Game by Tim McKinnon by Todd Little

## Slide 2: And now the game….
You work for AnimalCo…
…and are helping develop a brand new animal!
The facilitators are your customers
You are Agile!
High Level Objective
  Build an animal and an enclosure for the animal

## Slide 3: Scoring
Points are scored for accepted stories.
Some stories may break previous stories.
There is also an overall judgment score for aesthetics.
Value is just an estimate…the market will decide
ID: Story ID Value
Story to be implemented
 | Low | High
S | 0 | 200
M | 200 | 500
L | 500 | 1000
XL | 1000 | +++

## Slide 4
Estimation and Prioritization |  |  |  | 
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Cost
Value
Priority

## Slide 5: The Scrum Board
Backlog | In Work | Done | Accepted (Done Done)
Planned for this iteration Cutline | In Development | The Development team has declared it completed and ready for final testing | Fully tested by the test team and accepted by the product owner

## Slide 6: Overall Flow
Release Planning
Iteration 1
Break
Iteration 2
Iteration 3
Marketing Demo
Final Tabulation

## Slide 7: Iterations…. 3 Iterations of ~17 minutes
Story Estimation - 3 minutes
  Act as developers - estimate how much time each story will take. Place it on the chart with S, M, L, XL
Planning / Story signup - 3 minutes
  Act as the business - based on the importance (bang for buck) of each story, select those stories you think you can complete in 6 minutes.
  Place those stories on the Backlog column of the Scrum board
Development - 6 minutes
  Build your Lego!
  Update the Scrum board with flow
Demo/Testing/Acceptance/Retrospective – 5 minutes
  Demo for the customer and customer determines acceptance
  Calculate score and update burnup chart
  Retrospective

## Slide 8: Back to the game….
You work for AnimalCo…
…and are helping develop a brand new animal!
The facilitators are your customers
You are Agile!
High Level Objective
  Build an animal and an enclosure for the animal

## Slide 9: Iterations….
Story Estimation – 2~3 minutes
  Act as developers - estimate how much time each story will take. Place it on the chart with S, M, L, XL
Planning – 2~3 minutes
  Act as the business - based on the importance (bang for buck) of each story, select those stories you think you can complete in 6 minutes.
  Place those stories on the Backlog column of the Scrum board
Development - 6 minutes
  Build your Lego!
  Update the Scrum board with flow
Demo/Testing/Acceptance/Retrospective – 5 minutes
  Demo for the customer and customer determines acceptance
  Calculate score and update burnup chart
  Retrospective

## Slide 10: Retrospective
What went well? | What to try differently?