## Slide 1: The Value Uncertainty Product Simulation Game Todd Little CEO Lean Kanban

## Slide 2: Purpose
A fun game to explore how risk and uncertainty impacts our decisions and behaviours in software development.

## Slide 3: Establishing Norms

## Slide 4: Backgrounds
Agile Experience
Industries
Roles

## Slide 5: Form teams Create a team name (1 minute)

## Slide 7: Goal of the Game
Produce a Software Release in 3 iterations of 10 days per iteration
Prioritize and re-prioritize the backlog to optimize value delivery before the fixed release date
Be the team that delivers the most points
  Delivered Value + “Commitment Points”

## Slide 8: Artifacts (5)
1 Score Card – Write Your Team’s
Number at the Top
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Value – Uncertainty Estimation Matrix
4 Dice
Iteration Plan
In Progress (WIP = 1)
Scrum Board
Accepted
10 User Stories
ID: 1
Test: Roll 3 dice - 2 or more dice are the same
Value: Sum of all dice

## Slide 9: Roles (3)
Score Keeper – Update the score sheet after each day of the iteration
Sticky Minder – Move the Stories, keep the Scrum Board up-to-date
Dice Roller – Rolls the Dice

## Slide 10: Example Story
Fail; Story Not Accepted
Cost = 2 days
ID: 1
Test: Roll 3 dice - 2 or more dice are the same
Value: Sum of all dice
Success; Story Completed
Day 1:
Day 2:
Value = 3 + 1 + 3 = 7
Notes: Read the story. Some stories will require you to roll 1 dice. Stories others 2 dice, 3 dice, etc…
Each story has a different way of calculating the value.

## Slide 11: Example: Relative Sizing
Value: Sum of all dice
Which story has a higher potential value?
Which story has a higher potential cost?
Test: Roll 3 dice – 2 or more dice are the same
ID 1
ID: 4 Value: product of dice
Test: Roll 3 dice - Three consecutive integers (straight)
Product > Sum
3 consecutive integers harder than 2 or more dice are the same

## Slide 12: Clarification
ID: 5 Test: Roll 3 dice – no 1s and no 2s
Value: Sum of all dice
Meaning: None of the 3 dice are 1s or 2s

## Slide 13: Release Planning

## Slide 14
Estimation and Prioritization: Place stories by relative cost and value |  |  |  | 
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Cost
Value
ID: 4
ID:1
Notes: Find User Story #1, identified by the black border. Place Approximately in the “middle”. This is going to be our reference for relative estamiting.
Do this now.
We have just compared User Story #4 to User Story #1, and we know it is both larger in cost and value, so place it somewhere to the right and above User Story #1.
Do this now.
You will have 5 minutes to do this relative estimation with all other user stories. Like all estimates, it will be difficult to be precise, so you will have to make an educated guess.
Begin now.

## Slide 15
Estimation and Prioritization: Place stories by relative cost and value |  |  |  | 
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Cost
Value
Notes: Find User Story #1, identified by the black border. Place Approximately in the “middle”. This is going to be our reference for relative estamiting.
Do this now.
We have just compared User Story #4 to User Story #1, and we know it is both larger in cost and value, so place it somewhere to the right and above User Story #1.
Do this now.
You will have 5 minutes to do this relative estimation with all other user stories. Like all estimates, it will be difficult to be precise, so you will have to make an educated guess.
Begin now.

## Slide 17: Mini-Retro
How is this like estimating in software?
How is it not like estimating in software?
What can we learn from this?

## Slide 18: Goal: Prioritize the backlog to maximize your team’s score by the end of the release

## Slide 19: Release planning
Must Commit to at least 6 stories
  For each story committed and delivered you will get 10 commitment points
  If you miss your commitment you will get 0 commitment points.

## Slide 20
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Plan the Release
Release Plan
Iteration
Plan
Must commit a minimum of 6 stories for the release
You can choose to commit more, but you forfeit all commitment points for the release if you miss any committed story

## Slide 22: Iteration Planning

## Slide 23: Stories and Scoring
Release is 3 iterations,
  10 “days” per iteration.
  1 Roll of the dice per day
WIP limit of one story in progress at a time
You can earn 5 extra “commitment” points for each COMMITTED story you deliver.
  Forfeit all commitment points for an iteration if any committed stories are missed.
Must commit to AT LEAST 2 stories per iteration.
You may choose to commit to more – BUT you lose ALL commitment points for that iteration if you miss ANY commitment.
Score = Delivered Value + Commitment Points

## Slide 24
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Plan the First Iteration
Must commit a minimum of 2 stories to each iteration
You can choose to commit more, but you forfeit all commitment points for that iteration if you miss any
Release Plan
Iteration
Plan

## Slide 26: Simulation Example
ID: 1
Test: Roll 3 dice - 2 or more dice are the same
Value: Sum of all dice

## Slide 27
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
ID: 1
Test: Roll 3 dice - 2 or more dice are the same
Value: Sum of all dice

## Slide 28
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
X
ID: 1
Test: Roll 3 dice - 2 or more dice are the same
Value: Sum of all dice

## Slide 29
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
X
ID: 1
Test: Roll 3 dice - 2 or more dice are the same
Value: Sum of all dice
7

## Slide 30
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
X
ID: 7
Test: Roll 3 Die – 2 or more 6’s
Value: Product of all dice
7
X

## Slide 31
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
X
ID: 7
Test: Roll 3 Die – 2 or more 6’s
Value: Product of all dice
7
X
X

## Slide 32
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
X
ID: 7
Test: Roll 3 Die – 2 or more 6’s
Value: Product of all dice
7
X
X
36

## Slide 33
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
X
ID: 14
Test: Roll 2 Dice – Both Dice are Different
Value: Highest of two dice
7
X
X
36
X

## Slide 34
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
X
ID: 14
Test: Roll 2 Dice – Both Dice are Different
Value: Highest of two dice
7
X
X
36
X
4

## Slide 35
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
X
ID: 9
Test: Roll 1 Dice – Not a 1
Value: Value of Single Die
7
X
X
36
X
4
x

## Slide 36
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
X
ID: 9
Test: Roll 1 Dice – Not a 1
Value: Value of Single Die
7
X
X
36
X
4
X
6
53
4
Yes
15

## Slide 37: Iteration 1: Special Actions
It is ok abandon a story
  You can come back to it later
It is ok to redo a story
  If you complete a story and find that the market does not value as much as you would like, you can redo the story by pulling it back into the WIP. If you later abandon the new redo story, you keep the value of the completed story. If the value for the rework is higher, then count that value and remove the prior value.

## Slide 39
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Plan the Second Iteration
Must commit a minimum of 2 stories to each iteration
You can choose to commit more, but you forfeit all commitment points for that iteration if you miss any
Release Plan
Iteration
Plan
But Wait,
Product Management has been busy and has new stories
And they also have new market research on value

## Slide 40: Market Feedback on 2 stories
-100% | -50% | -25% | +25% | +50% | +100%

## Slide 41: Update for the Market Info for Stories already completed
Column | A | B | C | D | E | F | G | H | I | J | K | L | M | N | O
 |  | Value Accepted |  |  |  |  |  |  |  |  |  |  |  |  | 
 | # Stories Committed to Iteration | Roll |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  | Sum of ColB:ColK | Count of ColB:ColK where > 0 | "Yes" if ColM >= ColA, else "No" | If ColN == "Yes", then 5 * ColA, else 0
1 | 3 | X | X | X | 7 | X | X | 2 | X | 5 | X | 14 | 3 | Yes | 15
2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Adjust |  | +4 | 0 |  |  |  |  |  |  |  |  |  |  |  | 
If either of the adjusted stories have not been worked (or if you chose to redo the story) then the value will be adjusted by the factor. Make a note on the story card

## Slide 42
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Plan the Second Iteration
Must commit a minimum of 2 stories to each iteration
You can choose to commit more, but you forfeit all commitment points for that iteration if you miss any
Release Plan
Iteration
Plan
Remember your release commitment!

## Slide 43
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2 | 4 | X | X | X | 10 | X | 3 | X | X | 3 | X | 16 | 3 | NO | 0
3
X
X
7
X
X
36
X
4
X
6
53
4
Yes
15

## Slide 44: Iteration 2
It is ok abandon a story
  You can come back to it later
It is ok to redo a story
  If you complete a story and find that the market does not value as much as you would like, you can redo the story by pulling it back into the WIP. If you later abandon the new redo story, you keep the value of the completed story.

## Slide 46
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Plan the Third Iteration
Must commit a minimum of 2 stories to each iteration
You can choose to commit more, but you forfeit all commitment points for that iteration if you miss any
Release Plan
Iteration
Plan
But Wait,
Product Management has been busy and has new stories
And they also have new market research on value

## Slide 47: Market Feedback on 2 stories
-100% | -50% | -25% | +25% | +50% | +100%

## Slide 48
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Plan the Third Iteration
Must commit a minimum of 2 stories to each iteration
You can choose to commit more, but you forfeit all commitment points for that iteration if you miss any
Release Plan
Iteration
Plan
Remember your release commitment!

## Slide 49
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2 | 4 | X | X | X | 10 | X | 3 | X | X | 3 | X | 16 | 3 | NO | 0
3 | 4 | X | X | 10 | X | 2 | 3 | X | 14 | X | X | 29 | 4 | Yes | 20
3
X
X
7
X
X
36
X
4
X
6
53
4
Yes
15

## Slide 50: Iteration 3
It is ok abandon a story
  You can come back to it later
It is ok to redo a story
  If you complete a story and find that the market does not value as much as you would like, you can redo the story by pulling it back into the WIP. If you later abandon the new redo story, you keep the value of the completed story.
Remember your release commitment!

## Slide 52
 |  | Value Accepted |  |  |  |  |  |  |  |  |  |  |  |  | 
 | # Stories Committed to Iteration | Roll |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  | Sum of ColB:ColK | Count of ColB:ColK where > 0 | "Yes" if ColM >= ColA, else "No" | If ColN == "Yes", then 5 * ColA, else 0
1 | 3 | X | X | X | 7 | X | X | 2 | X | 5 | X | 14 | 3 | Yes | 15
2 | 4 | X | 8 | X | X | X | X | X | 4 | 1 | X | 13 | 3 | NO | 0
3 | 3 | 4 | X | X | X | 2 | X | 7 | X | 3 | X | 16 | 4 | Yes | 15
Adjust |  | +4 | 0 | 0 | -6 |  |  |  |  |  |  | -2 |  |  | 
 |  |  |  |  |  |  |  |  |  | Subtotal: |  | 41 |  |  | 30
Release Commit |  |  |  |  |  |  |  |  |  |  |  |  | 6 | Yes | 60
Release Subtotal |  |  |  |  |  |  |  |  |  |  |  | 41 |  |  | 90
Release Total |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 53: Retrospective
What did you learn?
What elements were like software development?
What elements are different in software development?

## Slide 54: Story Strategies
How did you choose which story to pick?
Did you abandon a story in the middle of an iteration?
Did you change your strategy at any point?
How did committing influence your decisions?

## Slide 55
Estimation and Prioritization |  |  |  | 
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Cost
Value
Priority
Notes: How would we prioritize these stories?
Stories that have high value, at low cost, should easily come first. This area in the green.
Now as we decend through priority, we get thorugh this yellow zone. Do you take a small story with low payoff, or a risky story with high potential payoff? That’s a decision your team can make.
Expensive stories with low payoff, we oviously payoff really low.
There are many decision to be made here.

## Slide 56: So what do the statistics say?

## Slide 57: Expected Value per day
Chart: Story ID
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14
Ave/Attempt | 4.6667 | 6.8056 | 2.5278 | 5.8333 | 4 | 2.2222 | 8.5 | 2.6389 | 3.3333 | 2.5 | 1.875 | 3.8889 | 3.3704 | 3.8889

## Slide 58: Expected Value per day
Chart: Story ID
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14
Ave/Attempt | 4.6667 | 6.8056 | 2.5278 | 5.8333 | 4 | 2.2222 | 8.5 | 2.6389 | 3.3333 | 2.5 | 1.875 | 3.8889 | 3.3704 | 3.8889

## Slide 59
Chart: Value vs Cost
| 2.25 | 10.285714285714285 | 6 | 9 | 3.375 | 3.375 | 13.5 | 1.44 | 1.2 | 1.2 | 8 | 3.5999999999999996 | 4.1538461538461542 | 1.2
Value | 10.5 | 70 | 15.1667 | 52.5 | 13.5 | 7.5 | 114.75 | 3.8 | 4 | 3 | 15 | 14 | 14 | 4.6667

## Slide 60: Running a Monte Carlo Simulation
Two Strategies:
  Prioritize lowest cost (meet commitments)
  Prioritize highest expected value (deliver most value)

## Slide 61
Chart: Accepted Story Count Histogram
| 0 | 2 | 4 | 6 | 8 | 10 | 12 | 14
Easiest First | 0 | 0 | 0 | 0 | 17 | 43 | 33 | 7
Highest Expected Value First | 8 | 35 | 19 | 14 | 8 | 9 | 5 | 2

## Slide 62
Chart: Accepted Points Histogram
| 0 | 50 | 100 | 150 | 200 | 250 | 300 | 350 | 400 | 450 | 500
Easiest First | 0 | 3 | 60 | 26 | 4 | 3 | 3 | 0 | 0 | 0 | 0
Highest Expected Value First | 8 | 7 | 5 | 14 | 13 | 22 | 7 | 14 | 7 | 2 | 1

## Slide 63: How do the strategies compare
 | Easiest-First | Highest Expected Value First
Average Delivered Value Points | 104 | 202
Commitment Points | 85 | 49
Avoiding risk can reduce value

## Slide 64: What about Risk?
Split stories
Get customer feedback early
High Value may require taking risk

## Slide 65
Estimation and Prioritization |  |  |  | 
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Cost
Value
De-Risk?
Notes: How would we prioritize these stories?
Stories that have high value, at low cost, should easily come first. This area in the green.
Now as we decend through priority, we get thorugh this yellow zone. Do you take a small story with low payoff, or a risky story with high potential payoff? That’s a decision your team can make.
Expensive stories with low payoff, we oviously payoff really low.
There are many decision to be made here.

## Slide 66: Where is an example of incentivizing sub-optimal decisions?
Why should we not just always be working on the highest-priority thing?

## Slide 67: Summary
Uncertainty is an unavoidable aspect of software development
Commitments may influence decisions

## Slide 68
leankanban.com

## Slide 69
To Do
Done
In progress
This is what people think Kanban is

## Slide 70: What is Kanban?
The Kanban Method teaches organizations how to understand, visualize and measure systems of work to continually improve and consistently deliver effective results.
The Kanban Method provides a set of proven practices and approaches that scale from individuals and teams to the enterprise.

## Slide 71
34,517 Cumulative Globally
Chart: Kanban Students Trained
| 2011 | 2012 | 2013 | 2014 | 2015 | 2016 | 2017 | 2018
NORTHERN AMERICA | 0 | 71 | 233 | 367 | 691 | 1433 | 2673 | 4006
EUROPE | 5 | 409 | 761 | 1108 | 1272 | 2052 | 3444 | 5686
ASIA | 0 | 0 | 88 | 260 | 245 | 1499 | 2138 | 1123
LATIN AMER. & CARIB | 0 | 140 | 444 | 332 | 397 | 367 | 826 | 1800
OTHER | 0 | 0 | 27 | 51 | 53 | 82 | 229 | 205

## Slide 72: The Kanban Trail
 | Badge | Name | Class(es) Required | What can be expected
 |  | TKP: Team Kanban Practitioner | Team Kanban Practitioner | The basics of Kanban to enable a team to get started
 |  | KMP: Kanban Management Professional | Kanban System Design Kanban Management Professional | The core Kanban practices to work with teams or a team or teams
 |  | AKMP: Advanced Kanban Management Professional | Kanban Maturity Model | Playbook to help evolve a team or organization to higher levels of maturity
 |  | KCP: Kanban Coaching Professional | Kanban Coaching Professional (Plus Essay and Interview) | Foundational understanding to be able to resort to first principles evolve solutions

## Slide 73: State of Scrum (ScrumAlliance 2018)

## Slide 74: 2019 Scrum Master Trends (Scrum.org)

## Slide 75
Agile
SAFe
Scrum
Scrumban
Kanban
How Most People see Kanban

## Slide 76
Agile
SAFe
Scrum
Scrumban
Kanban
How Lean Kanban sees Kanban

## Slide 77
Kanban: The Great Unifier
Kanban
SAFe
Waterfall
Scrum
Chaos
CMMi

## Slide 78
leankanban.com