# The Value Uncertainty Game

# Abstract

In this simulation attendees will experience estimating and planning a new product and product features.  The uncertainty in value and costs will be resolved through rolling dice.  We will run through 3 iterations of story value and cost estimation, development and retrospective.

- Do release planning including commitment.

- Do iteration planning including commitment

- Develop Features

- Retrospect

# Setup

You will be handed a sheet with a set of stories.  If they have not already been cut then please cut them.

10 User Stories

ID: 1

Test: Roll 3 dice - 2 or more dice are the same

Value: Sum of all dice

You will also have 2 sheets of large paper.

## Create the following 2 Charts

| ## Scrum Board |  |  |  |
| --- | --- | --- | --- |
| Product Backlog | Iteration Backlog | In Work | Accepted |

# Timeline

## Release Planning (5 minutes)

- Estimate how much time each story will take, S, M, L, or XL

- Estimate how much value each story will have (S,M/L/XL).  Map onto the value/cost chart

- Put the stories on the Product Backlog in a priority order

- Sign up for at least 6 stories.  If all committed stories are delivered in the release you will get 10 points per committed story.  Fail to deliver just one of your committed stories and you will get 0 points.

  - Mark committed stories with an “A” on the upper right of the card

  - Mark remaining stories with a “B” or “C”

  - Fill out the score sheet with the priority for each story

## 3 Iterations of 10 minutes:

- Story Estimation - ~2 minutes

  - Estimate any new stories and place them on the value/cost chart

  - Tweak any of the prior estimates if desired

  - Remember that all committed “A” stories must be delivered in the release.

- Story signup - ~2 minutes

  - Sign up for at least 2 stories by pulling them into the Iteration Backlog

  - If all committed stories are delivered in the iteration, you get 5 points per committed story.  If you miss any commitment you get 0 points.

- Development - ~3 minutes

  - Run 10 days for your iteration.  1 day = 1 dice roll

  - If there is no story already in work, pull the new story in and record it in the Iteration Sheet.

  - Roll as many dice as indicated for the story.

  - Determine if the current story passes acceptance tests

  - If you have completed a story, mark value on both the Iteration score sheet and on the Release score sheet.  Also mark the cost of the story in # of rolls on the Release Score Sheet.

  - Continue for 10 days of the iteration

  - Notes

    - It is ok abandon a story

    - It is ok to redo a story (by pulling it back into the iteration)

    - But is it not ok to do a story twice to get credit 2 times.

- Retrospective - ~2 minutes

  - Retrospective  on what worked well and what you wish to try differently

## Overall Retrospective – Conclusion Scoring

- Points are scored for accepted stories according to the value criteria

- For each iteration, 5 commitment Points are scored for each story that is committed during the iteration and completed, but only if all committed stories for that iteration are completed.  Otherwise 0 points.

- At the final release, 10 commitment Points are scored for each “A” story that is made, but only if all “A” stories are completed.  Otherwise 0 points.

|  | Contact Information Todd Little toddelittle@gmail.com www.toddlittleweb.com |
| --- | --- |