## Slide 1: Resilience and Agility Through Evolutionary Change and the Kanban Maturity Model
Todd Little
Chairman Kanban University
www.kanban.university

## Slide 2: Agility
Ability to change direction

## Slide 3: Resilience
Ability to recover from adversity

## Slide 6: Why Kanban?

## Slide 7: 2019 Scrum Master Trends (Scrum.org)

## Slide 8: What is Kanban?

## Slide 9
To Do
Done
In progress
This is what many people think Kanban is

## Slide 10: What is Kanban?
The Kanban Method is a tool for evolutionary change in managing knowledge work. It teaches organizations how to understand, visualize and measure systems of work to continually improve and consistently deliver effective results.
The Kanban Method provides a set of proven practices and approaches that scale from individuals and teams to the enterprise.

## Slide 11: Elements of the Kanban Method
Notes: What does the Kanban Method consist of?
These are the three building blocks defining the Kanban Method. We are going to cover them in this part of the class.
Technically, the Kanban Values are not part of the definition of the method, rather a different way of expressing it. They are not explicitely covered in this class.

## Slide 12: Kanban Method: Change Management Principles
Start with what you do now.
    Understanding current processes, as actually practiced
    Respecting existing roles, responsibilities, and job titles
Gain agreement to pursue improvement through evolutionary change.
Encourage acts of leadership at all levels.
Notes: There are 3 Change Management Principles designed to frame an evolutionary approach to improvement. Be aware that the Kanban Method is applied to the way you work now, and it will help you evolve the way you work gradually over time.
[Briefly walk through each of the principles. See David’s blog at http://www.djaa.com/principles-general-practices-kanban-method if you want help with how to explain each.]

## Slide 13: Traditional Change is an A to B Process
Current
Process
Future Process
Transformation
Future process is defined / designed in advance
Notes: Traditional change management assumes you can plan a specific change goal and jump to it
Traditional change is an A to B process. A is where you are now. B is a destination. B is either defined (from a methodology definition) or designed (by tailoring a framework).
To get from A to B, a change agency* will guide a transition initiative to install destination B into the organization.
*either an internal SEPG or external consultants
* Value stream mapping, ** Theory of Constraints Thinking Processes

## Slide 14: Evolutionary Change
Safety!
Patience!
time
Capability
Failure!
Lower maturity organizations panic under stress
Kanban in action!
Avoid the failure mode
of large scale, designed & managed transformations
18% success*
18% failure
64% moderately effective
* https://www.pmi.org/-/media/pmi/documents/public/pdf/learning/thought-leadership/pulse/organizational-change-management.pdf
Current State
Future State
Notes: But change initiatives feel like a lot of jarring ups and downs.
The trauma of a managed change initiative can feel unsafe
…and require a lot of patience

## Slide 15: Evolutionary Change
Evolving Process
Initial Process
Future process
is emergent
Evaluate Fitness
Evaluate Fitness
Evaluate Fitness
Evaluate Fitness
Evaluate Fitness
Roll back
Roll forward
Notes: Kanban uses evolutionary change which makes small steps and evaluates the results. Some changes are rolled back.
Traditional change is an A to B process. A is where you are now. B is a destination. B is either defined (from a methodology definition) or designed (by tailoring a framework).
To get from A to B, a change agency* will guide a transition initiative to install destination B into the organization.
*either an internal SEPG or external consultants
Your capability to change is low at the beginning
As you move forward, your capability improves and you can risk more significant change
You change management capability improves as you go
So does your process
Check out the Kanban Maturity Modell if you want to learn more

## Slide 16: Water flows around the rock
“be like water”
the rock represents resistance
Notes: A key teaching in Bruce Lee’s philosophy adapted from Taoism, is "to be like water". Water flows around the rock. The rock represents resistance - in fighting, the resistance is from the opponent. In Kanban, the rock represents resistance to change.

## Slide 17
Kanban: The Great Unifier
Start with what you do now
Kanban
SAFe
Waterfall
Scrum
Chaos
CMMi

## Slide 18
Kanban General Practices
Notes: Walk the class through the Kanban practices.
There are 6 General Practices in the Kanban Method. [Walk briefly through each of the 6 Practices. See David Anderson’s blog at http://www.djaa.com/principles-general-practices-kanban-method if you want help with how to explain]
Instead of using this slide, you can also create a flipchart with similar info etc.
You might revise this after the simulation.

## Slide 19
Ideas
Visualize

## Slide 20
Ideas
Understand the system
Visualize

## Slide 21
Ideas
FLOW
Understand the system
Visualize

## Slide 22
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Visualize

## Slide 23
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Limit WIP
Visualize

## Slide 24
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Limit WIP
Bottleneck
Visualize

## Slide 25
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Limit WIP
Bottleneck
Scale
Visualize

## Slide 26
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Limit WIP
Bottleneck
Incremental process improvement through measurement
Scale
Visualize

## Slide 27
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Limit WIP
Bottleneck
Incremental process improvement through measurement
Fitness improvement through feedback
Scale
Visualize

## Slide 28: Kanban Maturity Model

## Slide 29: Why do we need YAMM?

## Slide 30: How the Kanban Maturity Model is Different
Processes
Inputs
Inputs
Inputs
Processes
Inputs
Inputs
Inputs
Outcomes and Results
Traditional Maturity Models
Conformance to Practices
Kanban Maturity Model
Outcomes and Results

## Slide 31
The Kanban Maturity Model (KMM) maps ~150 specific Kanban practices to observable business outcomes using seven levels of organizational maturity
Notes: *Every customer has their pet!

## Slide 32
KMM helps eliminate the two failure modes in Kanban and Agile implementations:
  overreaching causing an aborted start;
  false summit plateaus that fail to realize full benefit.
Notes: *Every customer has their pet!

## Slide 33: Overreaching and Plateauing
time
Capability
Missed
Benefit
False Summit Plateau
Overreaching
Notes: But change initiatives feel like a lot of jarring ups and downs.
The trauma of a managed change initiative can feel unsafe
…and require a lot of patience

## Slide 34
ML0: Oblivious
“My Way”
Everyone is busy, but what are they producing?
Notes: *Every customer has their pet!

## Slide 35
Individualism
Unpredictable and unreliable service
Overburdened people
Unhappy customers Unhappy managers Unhappy people

## Slide 36: Recommendations
Implement:
Visualize Work at Team Level Limit Work In Progress (WIP)
Define Initial Policies
Feedback Loops – Kanban Meeting

## Slide 37
ML1: Team-Focused
“Never the same way twice”
individual heroics
unconnected teams
Notes: If you see evidence of reliance on ‘the hero’ it’s ML1
If you hear that people is talking all the time about teams and nothing about aligning and coordinating different teams, it is ML1.
If team members complain that the managers change priorities frequently, this is ML1 (or less) – the management does not care about how priority changes affect team’s work.

## Slide 38: Problem Statement
“Every team reports that they deliver on their commitments, but I know that customers are waiting longer than 6 months for delivery” agile coach, internet equipment manufacturer

## Slide 39: Maturity Level 1 - Team Kanban Boards
Backlog
F
H
E
C
A
G
D
Next
Done
3
In-progress
3
∞
∞
GY
PB
DE
I
J

## Slide 40: Diagnosis
Lack of service-orientation
Localized metrics & objectives
No customer recognizable work items Lack of collaboration across service-delivery workflow

## Slide 41: Recommendations
Implement:
STATIK (Systems Thinking Approach to Introducing Kanban) Customer recognizable work item types
Service-oriented workflow board
Flow Review

## Slide 42: Maturity Level 2 – Aggregated Team Kanban Board
Ready for Customer
Pool
of
Ideas
F
H
E
C
A
I
Next
Mobile UI Dev
G
D
GY
PB
DE
MN
5
3
P1
AB
Ongoing
Platform Enhancement
API Development
Done
Ongoing
Done
3
3
Team 1 Kanban
∞
∞
∞
B
K
O
P
C
J
M
N
L
Team 2 Kanban
Team 3 Kanban

## Slide 43
ML2: Customer-Driven
“Never the same result twice”
managerial heroics
delays and last-minute tension despite coordinated team effort
Notes: *If you see managers stepping in to solve problems before a disaster, or draconian policies put in place to avoid future disasters – it’s ML2
If managers and people complain that they cannot meet deadlines or meet them at the cost of extra hours and tension in spite of all their intents to coordinate the teams, it is ML2.
If teams complain that work within their dept goes smoothly but there are frequent conflict of priorities among departments, this is ML2T, services are managed within the departments, but the alignment around a common purpose is still missing and this creates friction and tension in the end-to-end flow management.

## Slide 44: Problem Statement
“I haven’t looked at the lead time chart in months” software development manager, telecom equipment manufacturer

## Slide 45: Diagnosis
Is a “service delivery manager” role present?
Are customer expectations understood & communicated?
Is there service delivery review happening?

## Slide 46: Additional questions
Is there any blocker management? Is blocker likelihood and impact being reported?
Is there a risk review?
Is the lead time distribution thin or fat-tailed?

## Slide 47: Recommendations
Implement:
Instrument & Report Lead time
Service Delivery Manager Role Service Delivery Review Blocker Metrics Risk Review Customer Expectation (fitness criteria)

## Slide 48: Maturity Level 3 Kanban Board (and pull system)
H
F
F
F
F
F
F
J
I
Ideas
D
E
A
I
Engin- eering
Ready
G
5
Ongoing
Development
Testing
Done
3
3
Test Ready
5
F
B
C
Pull
Pull
*
UAT
Deploy-ment
Ready
∞
∞
Notes: Slides in the section are for discussion of review material, as needed.
----
Numbers written at the top of the columns can also express available slots (capacity) for new work.

## Slide 49
ML3: Fit-for-Purpose
“Predictable Delivery”
“no more heroes anymore”
processes under control
Notes: *when the system keeps customers happy – you don’t have to work all night – it’s ML3
* When people say that they go home on time, not worrying or thinking how to manage to do everything the next day because the entire process is under control, it is ML3.

## Slide 50: Problem Statement
“We just put out a release on time, met our commitments, but our product management team, reacted with WTF is this?” software development manager, mobile application, Berlin

## Slide 51: Diagnosis
Work items weren’t meaningful and understood by customers
Asynchronous commitment
Pull from partially committed “buffer”, no replenishment meeting

## Slide 52: Recommendations
Implement:
2-tiered Kanban Board New coarse-grained work item type Synchronous commitment Full replenishment meeting with customers present, & synchronous commitment Customers commit to coarse-grained work items

## Slide 53
ML4: Risk Hedged
“Everyone is happy”
no more surprises
Notes: *When the system anticipates problems and adjusts actions to avoid them, it’s ML4

## Slide 54
ML5: Market Leader
“Simply the best”
marginal gains attention to every detail
Notes: *When teams re-paint the floor, and individuals rinse their cottage cheese, to squeeze effectiveness and profit out of good economics – it’s ML5

## Slide 55
ML6: Built for Survival
“Reinvention”
Continually challenging
new identity; new purpose
Notes: *When the leaders challenge existing identity and purpose and redefine who, what, how, and why – successfully – it’s ML6

## Slide 56: Kanban Maturity Model at Vanguard
Scrum Stall
System lead time improved by 78 percent in approximately ninety days!

## Slide 57: Kanban Maturity Model at Vanguard

## Slide 58: Kanban Impact at Accenture Brazil

## Slide 59
It is the organization that matures, not the Kanban that matures

## Slide 60: Resilience and Agility Through Evolutionary Change and the Kanban Maturity Model
Todd Little
Chairman Kanban University
www.kanban.university