## Slide 1: The Value Uncertainty Game
Sean Dunn, Enterprise Agile Coach, IHS-Markit
Chris Edwards, Sr. Manager, IHS-Markit
Kent J. McDonald
kent@kbp.media
@beyondreqs
Todd Little
toddelittle@gmail.com
@toddelittle
Niel Nickolaisen
nnick@octanner.com

## Slide 2: Purpose
A fun game to explore how risk and uncertainty impacts our decisions and behaviours in software development.

## Slide 3: Establishing Norms

## Slide 4: Introduce yourself to your new team Create a team name (1 minute)

## Slide 6: Goal of the Game
Produce a Software Release in 3 iterations of 10 days per iteration
Prioritize and re-prioritize the backlog to optimize value delivery before the fixed release date
Be the team that delivers the most points
  Delivered Value + “Commitment Points”

## Slide 7: Artifacts (5)
1 Score Card – Write Your Team’s
Number at the Top
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Value – Uncertainty Estimation Matrix
4 Dice
Iteration Plan
In Progress (WIP = 1)
Scrum Board
Accepted
10 User Stories
ID: 1
Test: Roll 3 dice - 2 or more dice are the same
Value: Sum of all dice

## Slide 8: Roles (3)
Score Keeper – Update the score sheet after each day of the iteration
Sticky Minder – Move the Stories, keep the Scrum Board up-to-date
Dice Roller – Rolls the Dice

## Slide 9: Example Story
Fail; Story Not Accepted
Cost = 2 days
ID: 1
Test: Roll 3 dice - 2 or more dice are the same
Value: Sum of all dice
Success; Story Completed
Day 1:
Day 2:
Value = 3 + 1 + 3 = 7
Notes: Read the story. Some stories will require you to roll 1 dice. Stories others 2 dice, 3 dice, etc…
Each story has a different way of calculating the value.

## Slide 10: Example: Relative Sizing
Value: Sum of all dice
Which story has a higher potential value?
Which story has a higher potential cost?
Test: Roll 3 dice – 2 or more dice are the same
ID 1
ID: 4 Value: product of dice
Test: Roll 3 dice - Three consecutive integers (straight)
Product > Sum
Pr(3 consecutive integers) < Pr(2 or more dice are the same)

## Slide 11: Clarification
ID: 5 Test: Roll 3 dice – no 1s and no 2s
Value: Sum of all dice
Meaning: None of the 3 dice are 1s or 2s

## Slide 12: Release Planning

## Slide 13
Estimation and Prioritization: Place stories by relative cost and value |  |  |  | 
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Cost
Value
ID: 4
ID:1
Notes: Find User Story #1, identified by the black border. Place Approximately in the “middle”. This is going to be our reference for relative estamiting.
Do this now.
We have just compared User Story #4 to User Story #1, and we know it is both larger in cost and value, so place it somewhere to the right and above User Story #1.
Do this now.
You will have 5 minutes to do this relative estimation with all other user stories. Like all estimates, it will be difficult to be precise, so you will have to make an educated guess.
Begin now.

## Slide 15: Mini-Retro
How is this like estimating in software?
How is it not like estimating in software?
What can we learn from this?

## Slide 16: Goal: Prioritize the backlog to maximize your team’s score by the end of the release

## Slide 17: Release planning
Must Commit to at least 6 stories
  For each story committed and delivered you will get 10 commitment points
  If you miss your commitment you will get 0 commitment points.

## Slide 18
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Plan the Release
Release Plan
Iteration
Plan
Must commit a minimum of 6 stories for the release
You can choose to commit more, but you forfeit all commitment points for the release if you miss any committed story

## Slide 20: Iteration Planning

## Slide 21: Stories and Scoring
Release is 3 iterations,
  10 “days” per iteration.
  1 Roll of the dice per day
WIP limit of one story in progress at a time
You can earn 5 extra “commitment” points for each COMMITTED story you deliver.
  Forfeit all commitment points for an iteration if any committed stories are missed.
Must commit to AT LEAST 2 stories per iteration.
You may choose to commit to more – BUT you lose ALL commitment points for that iteration if you miss ANY commitment.
Score = Delivered Value + Commitment Points

## Slide 22
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Plan the First Iteration
Must commit a minimum of 2 stories to each iteration
You can choose to commit more, but you forfeit all commitment points for that iteration if you miss any
Release Plan
Iteration
Plan

## Slide 24: Simulation Example
ID: 1
Test: Roll 3 dice - 2 or more dice are the same
Value: Sum of all dice

## Slide 25
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
ID: 1
Test: Roll 3 dice - 2 or more dice are the same
Value: Sum of all dice

## Slide 26
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
X
ID: 1
Test: Roll 3 dice - 2 or more dice are the same
Value: Sum of all dice

## Slide 27
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
X
ID: 1
Test: Roll 3 dice - 2 or more dice are the same
Value: Sum of all dice
7

## Slide 28
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
X
ID: 7
Test: Roll 3 Die – 2 or more 6’s
Value: Product of all dice
7
X

## Slide 29
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
X
ID: 7
Test: Roll 3 Die – 2 or more 6’s
Value: Product of all dice
7
X
X

## Slide 30
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
X
ID: 7
Test: Roll 3 Die – 2 or more 6’s
Value: Product of all dice
7
X
X
36

## Slide 31
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
X
ID: 14
Test: Roll 2 Dice – Both Dice are Different
Value: Highest of two dice
7
X
X
36
X

## Slide 32
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
X
ID: 14
Test: Roll 2 Dice – Both Dice are Different
Value: Highest of two dice
7
X
X
36
X
4

## Slide 33
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
X
ID: 9
Test: Roll 1 Dice – Not a 1
Value: Value of Single Die
7
X
X
36
X
4
x

## Slide 34
Iteration Plan
In Progress (WIP = 1)
Accepted
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
3
X
X
ID: 9
Test: Roll 1 Dice – Not a 1
Value: Value of Single Die
7
X
X
36
X
4
X
6
53
4
Yes
15

## Slide 35: Iteration 1: Special Actions
It is ok abandon a story
  You can come back to it later
It is ok to redo a story
  If you complete a story and find that the market does not value as much as you would like, you can redo the story by pulling it back into the WIP. If you later abandon the new redo story, you keep the vale of the completed story.

## Slide 37
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Plan the Second Iteration
Must commit a minimum of 3 stories to each iteration
You can choose to commit more, but you forfeit all commitment points for that iteration if you miss any
Release Plan
Iteration
Plan

## Slide 38
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Plan the Second Iteration
Must commit a minimum of 2 stories to each iteration
You can choose to commit more, but you forfeit all commitment points for that iteration if you miss any
Release Plan
Iteration
Plan
Remember your release commitment!

## Slide 39
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2 | 4 | X | X | X | 10 | X | 3 | X | X | 3 | X | 16 | 3 | NO | 0
3
X
X
7
X
X
36
X
4
X
6
53
4
Yes
15

## Slide 40: Iteration 2
It is ok abandon a story
  You can come back to it later
It is ok to redo a story
  If you complete a story and find that the market does not value as much as you would like, you can redo the story by pulling it back into the WIP. If you later abandon the new redo story, you keep the vale of the completed story.

## Slide 42
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2 | 4 | X | X | X | 10 | X | 3 | X | X | 3 | X | 16 | 3 | NO | 0
3 | 4 | X | X | 10 | X | 2 | 3 | X | 14 | X | X | 29 | 4 | Yes | 20
3
X
X
7
X
X
36
X
4
X
6
53
4
Yes
15

## Slide 43: Iteration 3
It is ok abandon a story
  You can come back to it later
It is ok to redo a story
  If you complete a story and find that the market does not value as much as you would like, you can redo the story by pulling it back into the WIP. If you later abandon the new redo story, you keep the vale of the completed story.
Remember your release commitment!

## Slide 45
 | # Stories Committed to Iteration | Roll (Day) |  |  |  |  |  |  |  |  |  | Total of Accepted Value | # Stories Completed | Iteration Commitment Met?(Yes/No) | Commitment Points
Iteration |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |  |  |  | 
1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
2 | 4 | X | X | X | 10 | X | 3 | X | X | 3 | X | 16 | 3 | NO | 0
3 | 4 | X | X | 10 | X | 2 | 3 | X | 14 | X | X | 29 | 4 | Yes | 20
3
X
X
7
X
X
36
X
4
X
6
53
4
Yes
15
98
35
Total Score = 193
Release Commitment = 60
Commitment Score = 95

## Slide 46: Story Strategies
How did you choose which story to pick?
Did you abandon a story in the middle of an iteration?
Did you change your strategy at any point?

## Slide 47: Retrospective
What did you learn?
What elements were like software development?
What elements are different in software development?
What impact did committing have on your behavior and decision?

## Slide 48: How did committing influence your decisions?

## Slide 49
Estimation and Prioritization |  |  |  | 
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Cost
Value
Priority
Notes: How would we prioritize these stories?
Stories that have high value, at low cost, should easily come first. This area in the green.
Now as we decend through priority, we get thorugh this yellow zone. Do you take a small story with low payoff, or a risky story with high potential payoff? That’s a decision your team can make.
Expensive stories with low payoff, we oviously payoff really low.
There are many decision to be made here.

## Slide 50: So what do the statistics say?

## Slide 51: Expected Value per day
Chart: Story ID
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14
Ave/Attempt | 4.6667 | 6.8056 | 2.5278 | 5.8333 | 4 | 2.2222 | 8.5 | 2.6389 | 3.3333 | 2.5 | 1.875 | 3.8889 | 3.3704 | 3.8889

## Slide 52: Expected Value per day
Chart: Story ID
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14
Ave/Attempt | 4.6667 | 6.8056 | 2.5278 | 5.8333 | 4 | 2.2222 | 8.5 | 2.6389 | 3.3333 | 2.5 | 1.875 | 3.8889 | 3.3704 | 3.8889

## Slide 53
Chart: Value vs Cost
| 2.25 | 10.285714285714285 | 6 | 9 | 3.375 | 3.375 | 13.5 | 1.44 | 1.2 | 1.2 | 8 | 3.5999999999999996 | 4.1538461538461542 | 1.2
Value | 10.5 | 70 | 15.1667 | 52.5 | 13.5 | 7.5 | 114.75 | 3.8 | 4 | 3 | 15 | 14 | 14 | 4.6667

## Slide 54: Running a Monte Carlo Simulation
Two Strategies:
  Prioritize lowest cost (meet commitments)
  Prioritize highest expected value (deliver most value)

## Slide 55
Chart: Accepted Story Count Histogram
| 0 | 2 | 4 | 6 | 8 | 10 | 12 | 14
Easiest First | 0 | 0 | 0 | 0 | 17 | 43 | 33 | 7
Highest Expected Value First | 8 | 35 | 19 | 14 | 8 | 9 | 5 | 2

## Slide 56
Chart: Accepted Points Histogram
| 0 | 50 | 100 | 150 | 200 | 250 | 300 | 350 | 400 | 450 | 500
Easiest First | 0 | 3 | 60 | 26 | 4 | 3 | 3 | 0 | 0 | 0 | 0
Highest Expected Value First | 8 | 7 | 5 | 14 | 13 | 22 | 7 | 14 | 7 | 2 | 1

## Slide 57: How do the strategies compare
 | Easiest-First | Highest Expected Value First
Average Delivered Value Points | 104 | 202
Commitment Points | 25 | 9
On average, always choosing the highest expected value story (and sticking with it) will deliver twice as much value as always going with the easiest stories. On average, this strategy will only cost you 16 commitment points.

## Slide 58: Where is an example of incentivizing sub-optimal decisions?
Why should we not just always be working on the highest-priority thing?

## Slide 59
Estimation and Prioritization |  |  |  | 
XL |  |  |  | 
L |  |  |  | 
M |  |  |  | 
S |  |  |  | 
 | S | M | L | XL
Cost
Value
De-Risk?
Notes: How would we prioritize these stories?
Stories that have high value, at low cost, should easily come first. This area in the green.
Now as we decend through priority, we get thorugh this yellow zone. Do you take a small story with low payoff, or a risky story with high potential payoff? That’s a decision your team can make.
Expensive stories with low payoff, we oviously payoff really low.
There are many decision to be made here.

## Slide 60: What about Risk?
Split stories
Get customer feedback early
High Value may require taking risk

## Slide 61: Summary
Uncertainty is an unavoidable aspect of software development
Commitments may influence decisions

## Slide 62: Contact
Todd Little
  toddelittle@gmail.com
  www.toddlittleweb.com
  @toddelittle
Sean Dunn
  sean@chrisandseanagile.com
  @SeanDunn10
Chris Edwards
  chris@chrisandseanagile.com
  @AgileChrisYYC
  Source Code for Monte Carlo Simulation: github.com/cjsedwards/ValueUncertaintyGame

## Slide 63: Group Estimation Exercise
Number of Jellybeans in the jar

## Slide 64: Jellybean Results
Type of Estimate | Typical Ranges
Individual Estimates | 0.30 – 1.8 (6X)
Groups (of ~6) | 0.75 – 1.50 (2X)
Average of the Individuals | 0.80 – 1.20

## Slide 65: Actual vs. Original Estimate
Chart: 
| 10-20% | 50% | 80-90%
Series 1 | 1 | 2 | 4
P90/P10 = 4

## Slide 66: Jørgensen 2013
Put software development project for bid on online marketplace vWorker.com
Received 16 bids.
Reduced down to 6 bids from vendors that had high (9.5) client satisfaction.
All 6 bidders went ahead and built the software

## Slide 67: Jørgensen 2013
Highest Estimate 8x the Lowest
Actual/Estimate Range: 0.7 – 2.9 (4x)
Actual Performance Range: Worst took 18X the effort of the best
Chart: 
| Estimate | Ratio of Actual to Estimate | Actual
Best | 1 | 0.7 | 1
Worst | 8 | 2.9 | 18

## Slide 68: Now What? How to deal honestly with Uncertainty?

## Slide 69: Option 1:
Continue to do the same thing

## Slide 70: Option 2:
What about giving a distribution range?

## Slide 71: Probability Distribution Estimate/Actual
DeMarco, Little (approximated)
Frequency
Actual/Estimated
TELL ME HOW LONG IT IS GOING TO TAKE
MEDIAN?
P50
MEAN
P90
WHAT PEOPLE EXPECT
P10
WHAT PEOPLE HEAR

## Slide 72: Option 3:
Get Better at Estimating?

## Slide 73: Option 4:
Get Better at Story Splitting?

## Slide 74: Option 5:
Get Better at Managing Uncertainty?

## Slide 75: The A/B/C List sets proper expectations
A | MUST be completed in order to ship the product and the schedule will be slipped if necessary to make this commitment. The Product Owner will take the heat for the schedule slippage.
B | Is WISHED to be completed in order to ship the product, but may be dropped without consequence.
C | Is NOT TARGETED to be completed prior to shipping, but might make it if time allows.
Only “A” features may be committed to customers.
If more than 50% of the planned effort is allocated to “A” items the project is at risk.
Notes: (MoSCoW for Pre-Schoolers) But actually an improvement on MoSCoW. The English language is loaded. “Should” implies that if I don’t deliver it is a failure. On the other hand, by calling a “B” a “wish” I’m actually happy if it is delivered. The definition of “A” is critical. It is the Product Owner that is taking the heat for a schedule slip. This is a huge change for many teams.

## Slide 76: A/B/C List
A
Chart: 
| January | February | March | April | May | June | July | August | September | October | November | December
 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1
50%
100%
Backlog Plan
Typical Delivery
25%
A
B
C
B
C
D
50%
25%
Target Delivery Date
Notes: We devise a plan where we look to lock down the “A” features but we create a buffer capacity by only allocating 50%. If our estimates are close then deliver all the “A”s, but we find that some of the “C”s were actually higher priority and that there were a number of “D”s that were discovered during the development. But, what if the “A”s turn out to be harder than we thought?

## Slide 77: A/B/C List
A
Chart: 
| January | February | March | April | May | June | July | August | September | October | November | December
 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1
50%
100%
Backlog Plan
25%
A
B
C
B
C
D
50%
25%
Target Delivery Date
A
Uncertainty Risk
Notes: We devise a plan where we look to lock down the “A” features but we create a buffer capacity by only allocating 50%. If our estimates are close then deliver all the “A”s, but we find that some of the “C”s were actually higher priority and that there were a number of “D”s that were discovered during the development. But, what if the “A”s turn out to be harder than we thought?

## Slide 78: Option 6:
Get Better at Continuous Delivery (DevOps)?

## Slide 79: Option 7:
Count Stories?

## Slide 80: #NoEstimates Example
Count Stories

## Slide 81: #NoEstimates Example
Count Stories

## Slide 82: #NoEstimates Example
Count Stories