## Slide 1: The Kanban Mindset
Todd Little, CEO Lean Kanban

## Slide 2: What is the Agile Mindset?

## Slide 3: Agile Mindset
Where the mindset leverage is
Where many agile transformations focus

## Slide 4: Why Kanban?

## Slide 5: 2019 Scrum Master Trends (Scrum.org)

## Slide 6: What is the Kanban Mindset?

## Slide 7: What is Kanban?

## Slide 8
To Do
Done
In Progress
What people think Kanban is

## Slide 9: What is Kanban?
The Kanban Method teaches organizations how to understand, visualize and measure systems of work to continually improve and consistently deliver results.
The Kanban Method provides a set of proven practices and approaches that scale from individuals and teams to the enterprise.

## Slide 10
Agile
SAFe
Scrum
Scrumban
Kanban
How Most People See Kanban

## Slide 11
Agile
SAFe
Scrum
Scrumban
Kanban
How Lean Kanban sees Kanban

## Slide 12
Kanban: The Great Unifier –
Start where you are now
Kanban
SAFe
Waterfall
Scrum
Chaos
CMMi

## Slide 13: Foundations of Kanban

## Slide 14: Elements of the Kanban Method
Notes: What does the Kanban Method consist of?
These are the three building blocks defining the Kanban Method. We are going to cover them in this part of the class.
Technically, the Kanban Values are not part of the definition of the method, rather a different way of expressing it. They are not explicitely covered in this class.

## Slide 15: Kanban Method: Change Management Principles
Start with what you do now.
    Understanding current processes, as actually practiced
    Respecting existing roles, responsibilities, and job titles
Gain agreement to pursue improvement through evolutionary change.
Encourage acts of leadership at all levels.
Notes: There are 3 Change Management Principles designed to frame an evolutionary approach to improvement. Be aware that the Kanban Method is applied to the way you work now, and it will help you evolve the way you work gradually over time.
[Briefly walk through each of the principles. See David’s blog at http://www.djaa.com/principles-general-practices-kanban-method if you want help with how to explain each.]

## Slide 16: Traditional Change is an A to B Process
Current
Process
Future Process
Transformation
Future process is defined / designed in advance
Notes: Traditional change management assumes you can plan a specific change goal and jump to it
Traditional change is an A to B process. A is where you are now. B is a destination. B is either defined (from a methodology definition) or designed (by tailoring a framework).
To get from A to B, a change agency* will guide a transition initiative to install destination B into the organization.
*either an internal SEPG or external consultants
* Value stream mapping, ** Theory of Constraints Thinking Processes

## Slide 17: What Change Really Feels Like: The J Curve
Safety!
Patience!
time
performance
Notes: But change initiatives feel like a lot of jarring ups and downs.
The trauma of a managed change initiative can feel unsafe
…and require a lot of patience

## Slide 18: Evolutionary Change
Evolving Process
Initial Process
Future process
is emergent
Evaluate Fitness
Evaluate Fitness
Evaluate Fitness
Evaluate Fitness
Evaluate Fitness
Roll back
Roll forward
Notes: Kanban uses evolutionary change which makes small steps and evaluates the results. Some changes are rolled back.
Traditional change is an A to B process. A is where you are now. B is a destination. B is either defined (from a methodology definition) or designed (by tailoring a framework).
To get from A to B, a change agency* will guide a transition initiative to install destination B into the organization.
*either an internal SEPG or external consultants
Your capability to change is low at the beginning
As you move forward, your capability improves and you can risk more significant change
You change management capability improves as you go
So does your process
Check out the Kanban Maturity Modell if you want to learn more

## Slide 19: Water flows around the rock
“be like water”
the rock represents resistance
Notes: A key teaching in Bruce Lee’s philosophy adapted from Taoism, is "to be like water". Water flows around the rock. The rock represents resistance - in fighting, the resistance is from the opponent. In Kanban, the rock represents resistance to change.

## Slide 20
Evolutionary change with many small J’s
Fitness
Capability for Change
Time

## Slide 21: The Kanban Method
“Kanban is a management method for
  directly improving service delivery,
  catalyzing improvements, and
  evolving a business to be “fit for purpose.”
“Kanban is a project management method.”
“Kanban is a software development lifecycle process.”
Kanban for Ops, Scrum for projects
Notes: The Kanban Method helps you manage the work you do now, so that you can improve the way you deliver and evolve your business to better suit your customers.
You can easily involve the audience here by asking them to gather correct and wrong statements about Kanban. You might do some myth-busting here ;)
TBR-option: Prepare statements on cards and hand out to groups of students. Let them sort into “true” and “false”, let them discuss. Show the slide as a debrief.

## Slide 22: Kanban Method: Service Delivery Principles
Your organization is a network of interdependent services with policies that determine its behavior.
Therefore:
Understand and focus on the customer’s needs and expectations.
Manage the work; let workers self-organize around it.
Regularly review the network and its policies to improve outcomes.
Notes: Service delivery is a focus on providing a service for a customer.
Briefly explain the 3 service delivery principles. Reflect on the values embedded in these statements: customer focus; respect; understanding.
The Kanban Method has 2 sets of principles: the service delivery principles; and the change management principles.
EKC full wording:
Any sizable organization is a network of interdependent services with policies that drive its behavior. Kanban acknowledges this with three service delivery principles, applicable not just to one service but to the whole network:
Understand and focus on your customers’ needs and expectations.
Manage the work; let people self-organize around it. (or "Manage the work; let the workers self-organize around it.")
Regularly review the network and its policies to improve customer and business outcomes. (or "effectiveness")

## Slide 23: What is a service?
Customer
Requests a product or service
Has Need
Customer accepts or acknowledges delivery
Need Fulfilled
Service Delivery
Responds to the need with a series of
activities
Notes: A service fulfills the request of a customer
Source: Travis Birch‘s Twitter Feed: https://twitter.com/xroadstree
https://twitter.com/xroadstree/status/971740384626913280
Gather examples here from attendees, both real-life services as well as services from corporate life.

## Slide 24: The Kanban Lens
See work as flow
See workflow as knowledge discovery steps
See knowledge work as a service
See organizations as networks of services

## Slide 25
Kanban General Practices
Notes: Walk the class through the Kanban practices.
There are 6 General Practices in the Kanban Method. [Walk briefly through each of the 6 Practices. See David Anderson’s blog at http://www.djaa.com/principles-general-practices-kanban-method if you want help with how to explain]
Instead of using this slide, you can also create a flipchart with similar info etc.
You might revise this after the simulation.

## Slide 26
Ideas
Visualize

## Slide 27
Ideas
Understand the system
Visualize

## Slide 28: Systems Thinking Approach to Introducing Kanban (STATIK)
Understand what makes the service “fit for purpose”
Understand sources of dissatisfaction regarding current delivery
Analyze sources of and nature of demand
Analyze current delivery capability
Model the service delivery workflow
Identify & define classes of service
Design the Kanban system
Socialize, design & negotiate implementation
This process tends to be iterative
Identify Services. For each service:
Notes: We develop a Kanban system for each service using STATIK.
With STATIK, we consider the unique needs of the customer and our capability to fulfill that need. The Kanban system we design is unique to match that customer demand and our capability.
We have walked through the Systems Thinking Approach to Introducing Kanban (in Kanban System Design class). This process tends to be iterative. Don’t be afraid to go back and adjust your Kanban system as new information emerges or your needs change.
8. Covered in this class as well!

## Slide 29
Ideas
Understand the system
Visualize

## Slide 30
Ideas
FLOW
Understand the system
Visualize

## Slide 31
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Visualize

## Slide 32
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Limit WIP
Visualize

## Slide 33
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Limit WIP
Bottleneck
Visualize

## Slide 34
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Limit WIP
Bottleneck
Scale
Visualize

## Slide 35: Kanban Flight Levels

## Slide 36
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Limit WIP
Bottleneck
Scale
Visualize

## Slide 37
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Limit WIP
Bottleneck
Incremental process improvement through measurement
Scale
Visualize

## Slide 38
Ideas
FLOW
Understand the system
Balance Demand and Capacity
Limit WIP
Bottleneck
Incremental process improvement through measurement
Double loop learning
Scale
Visualize

## Slide 39: What is the Kanban Mindset?
Learning and Evolutionary Change

## Slide 40: The Kanban Trail
 | Badge | Name | Class(es) Required | What can be expected
 |  | TKP: Team Kanban Practitioner | Team Kanban Practitioner | The basics of Kanban to enable a team to get started
 |  | KMP: Kanban Management Professional | Kanban System Design Kanban Management Professional | The core Kanban practices to work with teams or a team or teams
 |  | AKMP: Advanced Kanban Management Professional | Kanban Maturity Model | Playbook to help evolve a team or organization to higher levels of maturity
 |  | KCP: Kanban Coaching Professional | Kanban Coaching Professional (Plus Essay and Interview) | Foundational understanding to be able to resort to first principles evolve solutions

## Slide 41: Kanban Maturity Model

## Slide 42: Kanban Maturity Model
The Kanban Maturity Model (KMM) maps 132 specific Kanban practices and 20 cultural values to observable business outcomes using seven levels of organizational maturity

## Slide 43: Kanban Maturity Model
KMM helps eliminate the two failure modes in Kanban and Agile implementations: overreaching causing an aborted start; false summit plateaus and failure to realize full benefit.

## Slide 44: LKNA

## Slide 45: Featuring Kanban reports from:

## Slide 46: Lean Kanban India August 2-3, 2019 Bengaluru

## Slide 47: It’s not too late. KMP-I March 23-24

## Slide 48
Questions?

## Slide 49: Case Studies

## Slide 50: Kanban Case Studies
US Department of Labor
Capital One Financial
Situation: Agile initiative experienced low improvement, slow to respond to changing conditions
Goals: Improve delivery performance; better sense of delivery risk; sustainable pace; worker satisfaction; enterprise-wide trust.
Initiative: Lean Kanban training and coaching given to 1000+ people, ~150 teams between 2015-2017
Results: Average 98% improved delivery across 12 data warehouse teams
55% delivery improvement for middleware teams
Lead time drops 50% to 65%
Goals met for greater worker satisfaction and trust
Situation: Poor visibility and low collaboration created lack of predictability and long lead times for delivery
Goals: Keep the Scrum system in place while improving performance and collaboration
Initiative: Lean Kanban Accredited Kanban Trainer and Kanban Coaching Professional brought in. Tracked relevant metrics, created feedback system, changed reporting system, established work item policies.
Results:
Governance and Security team (non-technical) lead time reduced 90%: From 55 days to 5.5 days
Technical team lead time reduced 80%: From 55 days to 11 days

## Slide 51
“Vistaprint transformed its software development teams to Scrum and Kanban, reducing release cycles from 18 months to 3 weeks. But Marketing had to move faster to match this pace. The bottlenecks seemed to be in Creative (the in-house advertising agency). Could Kanban work for Creative? Yes it could!”
“We reduced the lead time for the North American email team from 8 weeks to 9 days. The cycle time dropped from 15 days to 4. Late night and weekend work disappeared. The on-time delivery rate soared and quality did not suffer.”

## Slide 52
“This approach is now being used to spread Kanban to other teams in the agency in both the US and Europe. We demonstrated that Kanban works well outside of software. Now we have traction for an enterprise-wide transformation.”