## Slide 1: Evolutionary Change Workshop
The Foundation of the Kanban Method
Todd Little
Chairman
Kanban University

## Slide 2: Evolutionary Change is Humane

## Slide 3: Start with what you do now
Add Kanban principles and practices on top of your existing process or framework
Kanban is NOT a Process Framework!
Kanban IS a method for managing and improving knowledge work service delivery through evolutionary change
Existing Process or Framework

## Slide 4: Change Management Principles
1
3
2
Start where you are!
Agree to pursue evolutionary change.
Acts of leadership at all levels.
With Kanban, we start by developing and visualizing a joint understanding of the current way of working.
Then, improvements are identified and implemented.
Start where you are!
Make small changes, only as much as you are comfortable
Get comfortable being a bit uncomfortable
Notes: Goal: explain the change management principles.
Instructions:
These principles are designed to frame an evolutionary approach to improvement.
Briefly walk through each of these principles.

## Slide 5: Feedback Loops
Your text here
Your text here
Feedback
Mechanisms
Communication
Meetings
Board
Reports and
Metrics
Feedback
Loop
Acts of
Leadership
Notes: Assess this organization – what ML? What problems?

## Slide 6
Feedback without action is not a feedback loop.
Notes: Goal: to emphasize that one needs to act in order to close a feedback loop.

## Slide 7: The Scientific Method

## Slide 8: Evolutionary Change
Evolving Maturity
Initial Maturity
Future maturity
is emergent
Evaluate Fitness
Evaluate Fitness
Evaluate Fitness
Evaluate Fitness
Evaluate Fitness
Roll back
Roll forward
Notes: Kanban uses evolutionary change which makes small steps and evaluates the results. Some changes are rolled back.
Traditional change is an A to B process. A is where you are now. B is a destination. B is either defined (from a methodology definition) or designed (by tailoring a framework).
To get from A to B, a change agency* will guide a transition initiative to install destination B into the organization.
*either an internal SEPG or external consultants
Your capability to change is low at the beginning
As you move forward, your capability improves and you can risk more significant change
You change management capability improves as you go
So does your process
Check out the Kanban Maturity Modell if you want to learn more

## Slide 9: Evolutionary change formula
Areas to consider when planning out evolutionary change.
Stressor
stress
1
Reflection Mechanism
reflect
2
Leadership
lead
3
The Change Potion
Notes: Goal: Explain that these three components are needed to have evolutionary change take place.
A stressor typically presents itself in the form of a problem. Whereby you feel the pain almost on a daily basis.
One initial goal of reflection is to understand and reflect back your understanding of the stressor. Do you see it clearly. Is the stressor you’ve observed the root cause of something or is it a symptom of an underlying “real” stressor?
Leadership is often performed by anyone willing to take action. Here, we’re looking for who or what action is needed.

## Slide 10
Brainstorm problems that you have encountered. Write one problem per sticky.
Within your groups, identify the top 5 problems, preferably ranked
What are the problems you face?
10 min
Notes: Goal: Have students sit in breakouts with their respective case. They should talk about the problem(s) that exist around the case.

## Slide 11: Kanban Method: General Practices
Visualize
Limit WIP
Manage flow
Make policies
explicit
Establish
feedback
loops
Improve
collaboratively,
evolve experimentally
Official Licensed Material, Copyright © 2023 Kanban University
Notes: Goal: briefly summarize the practices.
Instructions:
Do not go into detail here, all the practices will be covered in the upcoming slides.
Do tell them to get their workbooks ready

## Slide 12
Using your favorite problem, develop at least three potential ideas by referencing the six practices from the Kanban Method.
Place your ideas underneath the practice that will most likely help to solve the problems.
What are your ideas?
10 min
Notes: Goal: Get the students to generate at least 3 ideas. More are better here.

## Slide 13: The Teams’ ideas
Problem to
solve:
Predictability and delay
Notes: Goal: Call out how the practices are a great place to generate potential solutions to problems. Sometimes calling out a solution first is a good strategy and then placing those ideas into the appropriate practices can be helpful framing.
As an example, if Rosie’s team had nothing in Establish Feedback Loops, then there may be room for some new ideas there. This should help with ideation which is the goal here.

## Slide 14: The Teams’ influence on problems
High team influence
There is little chance that we can influence this problem. It’s outside of our ability to influence this problem to be addressed or resolved.
Minimal team influence
We have a lot of influence over addressing this problem. There’s a good chance we can solve this problem.
We have some influence over addressing this problem. We may be able to move things in the right direction to solve this problem.
Some team influence
Notes: Goal: Explain that the team’s ability to influence a problem is a good indicator for their ability to solve the problem.
Show what Rosie came up with in terms of framing. Some things should “sit on the line” as the team may not be sure if they can or cannot influence a problem “absolutely”. Gives a good way for them to understand things aren’t black and white.

## Slide 15: Water flows around the rock
“be like water”
the rock represents resistance
Notes: A key teaching in Bruce Lee’s philosophy adapted from Taoism, is "to be like water". Water flows around the rock. The rock represents resistance - in fighting, the resistance is from the opponent. In Kanban, the rock represents resistance to change.

## Slide 16: Be Like Water
Ability to Influence
High
Low
Resistance
High
Low
Defer
Around
the Rocks
Straight
Ahead
Assist

## Slide 17
For each problem discuss potential solutions and the degree to which you have the autonomy to influence or make a change as well as discuss who is likely to resist and how challenging that may turn out to be.
Map the problems/solution on the Influence/Resistance chart
Influence and Resistance
10 minutes

## Slide 18
Design potential solutions as an experiment that you could run.
How soon would you expect to know if it is working?
How would you know if it is working?
Solution Design
10 minutes

## Slide 19: Official Guide To The Kanban Method
Copyright © 2022 Kanban University

## Slide 20: Scrum Better with Kanban Course
Copyright © 2022 Kanban University
Notes: 1 full day or 2 half day training experience
Great for individuals who have used Scrum and some or no Kanban at all
Excellent for new as well as very skilled Scrum practitioners
Individual team members, team leads, Scrum Masters, coaches, and anyone responsible for supporting a team using the Scrum Framework