## Slide 1
TURBOCHARGE
YOUR
SCRUM
Joey Spooner
VP Community Development and Product Management
Todd Little
Chairman

## Slide 2: Three Questions
Let’s find out what’s going on with your Scrum

## Slide 3: How do you use Scrum today?
I am a Scrum practitioner
I use Scrum with SAFe
I use Disciplined Agile not Scrum
I use Scrum with Kanban
I use Kanban without Scrum
I am dabbling with Scrum
I haven’t used Scrum
I hate Scrum

## Slide 4
Notes: Do not modify the notes in this section to avoid tampering with the Poll Everywhere activity. More info at polleverywhere.com/support How do you use Scrum today?
https://www.polleverywhere.com/multiple_choice_polls/x1eA5qqVzpCgSEKpRmYMF?state=opened&flow=Default&onscreen=persist

## Slide 5: Why are you using Scrum?
I don’t know
I was told to use it
I’m part of a project team that chose to use it
I’m part of a product team that chose to use it
I’m exploring it as a way to achieve agility in my team
It’s helping us to focus on exploring both ways to deliver better products and improve at the same time

## Slide 6
Notes: Do not modify the notes in this section to avoid tampering with the Poll Everywhere activity. More info at polleverywhere.com/support Why are you using Scrum?
https://www.polleverywhere.com/multiple_choice_polls/5lLYFeuMwF7LXmQYLixyE?state=opened&flow=Default&onscreen=persist

## Slide 7: How is your Scrum driving you now? Let’s check in on your Scrum.
We gave up
It’s driving me crazy
We’re compliant with how my company wants us to do Scrum
I think my team is on a regular dose of valium
We’re retro’ng but not acting on what we learn
We’re doing OK. Making progress and improving.
We’re crushing it. We’ve got a good balance and are improving and delivering regularly.

## Slide 8
Notes: Do not modify the notes in this section to avoid tampering with the Poll Everywhere activity. More info at polleverywhere.com/support How is your Scrum driving you now? Let's check in on your Scrum.
https://www.polleverywhere.com/multiple_choice_polls/SqJUP7AeIsGsWgt5wpgwx?state=opened&flow=Default&onscreen=persist

## Slide 9: What is a turbocharger?
In addition to the extra power, turbochargers are sometimes referred to as devices that offer “free power” because unlike a supercharger, it does not require the engine’s power to drive it.
https://www.eagleridgegm.com/what-is-a-turbocharger-and-how-does-it-work/
Credit: Simone Durelli

## Slide 10: A turbocharger …
Improves your team's performance without costing them a ton of energy to improve and potentially fail

## Slide 11
Jeff Sutherland
Co-founder of the Scrum Framework
“Over 58% of Scrum implementations are late, over budget, with unhappy customers.”
https://www.scruminc.com/better-scrum-with-essence/

## Slide 12: Where can change go wrong?
The sponsor leaves mid-change
The scope is larger than the organization or team can handle
We’re doing too much too soon
It’s unclear
This is the third or fourth time and we’re kind of over the change parties, etc. – please let us do our work
It’s been forced down on us
What else? Suggestion?

## Slide 13: The Change Challenge
Capability
Current State
Safety!
Patience!
Failure!
Panic under stress
Time
We believe that if we’re here, we’re serving someone or something better

## Slide 14: What’s the turbocharge?
Changes you can make to improve your Scrum while meeting your team where they are.

## Slide 15: What can I turbocharge?
Areas of practice where turbo-grade change can occur
Making Policies Explicit
Visualization
Limit Work in Progress
Managing Flow
Feedback Loops
Collaboration and Experimentation

## Slide 16: Posit Science
An example of turbocharging your Scrum

## Slide 17: Posit Science Background
Mike Merzenich
Posit Science was started by one of the world’s most pre-eminent neuroscientists to apply new discoveries in brain plasticity
Dr. Michael Merzenich

## Slide 18: Posit Science Background
Posit Science was started by one of the world’s most pre-eminent neuroscientists to apply new discoveries in brain plasticity
Mike Merzenich
Dr. Michael Merzenich

## Slide 19: Posit Science Background
Effectively Posit Science’s products were computer games which were prescribed like drugs. They exercised and retrained neural pathways in the “patient” who played the game perhaps 15 minutes each day
Posit Science has intellectual property providing solutions to brain aging problems such as declining peripheral vision

## Slide 20: Posit Science Background
Scrum was adopted as the development process. . Rally Software’s product was adopted as a planning & tracking tool
During the “stealth” period it was necessary to develop some discipline in order to complete their new product

## Slide 21: Posit Science Background
Everything worked very well initially. Scrum really helped the firm deliver its early product
Meanwhile, the original startup capital was beginning to run out. There was pressure to generate revenue and chase sales

## Slide 22: Posit Science Background
Customers reported bugs and asked for more features. Senior executives wanted to expand into
new product lines & new markets
After the new product suite was released, the environment began to change.

## Slide 23: Posit Science Background
Problems started to develop using Scrum. There was constant pressure to break the boundaries of the sprint and accept late breaking work.
Agile coaches insisted that the problem was with Posit Science and that they simply weren’t doing Scrum properly.
Problems started to develop using Scrum. There was constant pressure to break the boundaries of the sprint and accept late breaking work
Agile coaches insisted that the problem was with Posit Science and that they simply weren’t doing Scrum properly

## Slide 24: Posit Science Background
Posit Science people believed they were reacting to the environment around them and “doing Scrum properly” wasn’t a viable suggestion
The project manager began looking for alternatives…

## Slide 25: Kanban was chosen as a way forward
A rudimentary version of a way to build a Kanban system (STATIK) was used to understand the current situation

## Slide 26: Motivation for Change
Customer Dissatisfaction (External)
Stories are not being finished
Deadlines are being missed
Team Frustration (Internal)
“Fragmentation” – pulled in many directions, priorities always changing
Task-based estimates – inaccurate, too much effort to produce

## Slide 27: Motivations for Change
Customer Dissatisfaction (External)
Stories are not being finished
Deadlines are being missed
Customer Dissatisfaction (External)
Stories are not being finished
Deadlines are being missed
Team Frustration (Internal)
“Fragmentation” – pulled in many directions, priorities always changing
Task-based estimates – inaccurate, too much effort to produce
Team Frustration (Internal)
“Fragmentation” – pulled in many directions, priorities always changing
Task-based estimates – inaccurate, too much effort to produce

## Slide 28: Changes were met with resistance
People resisted the suggestion to implement a pull system and eliminate sprints
Three changes were agreed on
There was motivation to relieve the developers of what they felt was an overburdened, abusive environment.

## Slide 29: Initial “Kanban” adoption – October 2008
 | BEFORE | AFTER
Iterations | ✓ | ✓
Scrum Master, PO | ✓ | ✓
Sprint planning | ✓ | ✓
Daily Standup Meeting | ✓ | ✓
Product Owner accepts | ✓ | ✓
Demo | ✓ | ✓
Retrospective | ✓ | ✓
Estimation | ✓ By TASK | ✓ By User Story (T-shirt sized)
Other |  | Per Person WIP LIMIT

## Slide 30: Initial Turbo Charges - October
 | BEFORE | AFTER
Iterations | ✓ | ✓
Scrum Master, PO | ✓ | ✓
Sprint planning | ✓ | ✓
Daily Standup Meeting | ✓ | ✓
Product Owner accepts | ✓ | ✓
Demo | ✓ | ✓
Retrospective | ✓ | ✓
Estimation | ✓ By TASK | ✓ By User Story (T-shirt sized)
Other |  | Per Person WIP LIMIT

## Slide 31: Initial Board
O
P
R
N
M
L
J
Done
F
H
E
C
A
I
Pending
G
D
GY
PB
DE
MN
AB
Dev/Build/ Test/Deploy
Sprint Backlog
GY
GY
PB
PB
MN
MN
DE
DE
AB
AB
K
Bench
Specify
B
Backlog
User Stories
3 items per person limit was adopted. Collaboration on items is encouraged. Turbo charges added on the existing Scrum board

## Slide 32: After 6 Months
Six to Nine months engaged people emotionally and motivated them for the next level of change
Initially, the turbo charges didn’t resolve many problems other than providing some relief from overburdening, but it gave the team a rich language for expressing their frustrations
Initially, the turbo charges didn’t resolve many problems other than providing some relief from overburdening, but it gave the team a rich language for expressing their frustrations
Six to Nine months engaged people emotionally and motivated them for the next level of change

## Slide 33: Motivations for Change
Customer Dissatisfaction (External)
Too Busy to discuss new work
Stories are not being finished
Deadlines are being missed
Customer Dissatisfaction (External)
Stories are not being finished
Deadlines are being missed
Team Frustration (Internal)
“Fragmentation” – pulled in many directions, priorities always changing
Task-based estimates – inaccurate, too much effort to produce

## Slide 34: Motivations for Change
Team Frustration (Internal)
Too much context switching!
Too much work in progress!
Planning is disruptive and cumbersome
Uneven workflow for Clinical Testing
Massive workload at start of each sprint for developers
Priorities from stakeholders are unclear and shifting
Product Owner isn’t accepting completed stories
Customer Dissatisfaction (External)
Stories are not being finished
Deadlines are being missed
Team Frustration (Internal)
“Fragmentation” – pulled in many directions, priorities always changing
Task-based estimates – inaccurate, too much effort to produce

## Slide 35: Continued Frustration & Dissatisfaction
Customer Dissatisfaction (External)
Too Busy to discuss new work
Stories are not being finished
Deadlines are being missed
Team Frustration (Internal)
Too much context switching!
Too much work in progress!
Planning is disruptive and cumbersome
Uneven workflow for Clinical Testing
Massive workload at start of each sprint for developers
Priorities from stakeholders are unclear and shifting
Product Owner isn’t accepting completed stories

## Slide 36: Goals of new “flow” system
Goals
Reduce context switching
Reduce work in progress
Steadier workflow for QA & Deploy
Reduce massive workload at start of each sprint (achieve balance)
Clearer priorities from stakeholders

## Slide 37: Goals
Reduce context switching
Reduce work in progress
Steadier workflow for QA & Deploy
Reduce massive workload at start of each sprint (achieve balance)
Clearer priorities from stakeholders

## Slide 38: Transition to “flow” – August 2009
 | BEFORE | AFTER
Iterations | ✓ | ✕ Flow & SLA
Scrum Master, PO | ✓ | ✓
Sprint planning | ✓ | ✕ Triggered, per feature
Daily Standup Meeting | ✓ | ✓
Product Owner accepts | ✓ | ✓
Demo | ✓ | ✓ Calendar
Retrospective | ✓ | ✓ Calendar
Estimation | ✓ By Story | ✓ By Feature per SLA
Other |  | More detailed workflow
Other |  | Per Person WIP LIMIT

## Slide 39: New turbo charges
 | BEFORE | AFTER
Iterations | ✓ | ✕ Flow & SLA
Scrum Master, PO | ✓ | ✓
Sprint planning | ✓ | ✕ Triggered, per feature
Daily Standup Meeting | ✓ | ✓
Product Owner accepts | ✓ | ✓
Demo | ✓ | ✓ Calendar
Retrospective | ✓ | ✓ Calendar
Estimation | ✓ By Story | ✓ By Feature per SLA
Other |  | More detailed workflow
Other |  | Per Person WIP LIMIT

## Slide 40: The concept of cost of delay was introduced
Color | Function | Class of service and its policies
 |  | Expedite – white; critical and immediate cost of delay; can exceed other kanban limit (bumps other work); limit 1
 |  | Fixed date – orange; cost of delay goes up significantly after deadline
 |  | Standard - yellow; increasing urgency, cost of delay is shallow but accelerates before leveling out
 |  | Intangible – blue; cost of delay may be significant but is not incurred until significantly later, if at all
time
impact
time
impact
time
impact
impact

## Slide 41: Feature Request
Requested by:______________________________________ Date Requested_____________
Feature name__________________________________________________________________
Format: [customer] [action] [purpose]
Description____________________________________________________________
________________________________________________________________________
________________________________________________________________________
Cost of Delay Classification (required)
Check  the type of Feature per the cost of delay.
 Expedite – critical and immediate cost of delay
 Fixed date – cost of delay goes up significantly after deadline….date:_________
 Standard- cost of delay goes up increasingly over time
 Intangible – cost of delay incurred significantly later
Provide information on one or more of the following (optional)
 Projected Revenue______________________________________
 Opportunity Cost
Estimated 6 month revenue loss if not implemented_____________________________
Estimated 6 month operating expenses if not implemented_______________________
Estimated cost of man hours or other resources if not implemented_________________
 Qualitative Value (customer experience, quality of service, etc)____________________
Suggested stories (optional)
Cost of Delay
Required

## Slide 42: Replenishment Meeting Board
Feature per team

## Slide 43: Replenishment Meeting Board
“Top 10” customer committed features
“Cost of delay” class of service index
Expedite
Trophy cabinet
“recent features complete”
SLA clock ticking (days remaining)
“Intangible” capacity allocation
Sized as “21 days or less”
Dots depict dependencies

## Slide 44
“Top 10” Meetings were very short
Picking 1 feature from ~35 based on “cost of delay” and 3 week lead time is so much easier than picking 40 user stories from a huge product backlog
“Top 10” meetings took less than 30 minutes to complete. This compared favorably with lengthy Sprint planning meetings.
Stakeholders were permitted to swap items in the “Top 10” if they had something more important or urgent

## Slide 45
Backlog
(features)
No limit
21-day SLA for completing feature starts now!
PO must review
Top 10 (features) Limit 10
Design/
Specify
(features into stories)
Limit 3 features
In Progress
(stories and features)
Limit 3 features
Test
(stories)
Limit 3
Accept
(stories & features)
Limit 5
Done
(stories & features)
Deploy Limit 2
1
2
EX
3

## Slide 46
Backlog
(features)
No limit
21-day SLA for completing feature starts now!
PO must review
Top 10 (features) Limit 10
Design/
Specify
(features into stories)
Limit 3 features
In Progress
(stories and features)
Limit 3 features
Test
(stories)
Limit 3
Accept
(stories & features)
Limit 5
Done
(stories & features)
Deploy Limit 2
2
EX
3
We are taking the risk that Features might be too big to fit into our 21-day SLA. We won’t have a better estimate until we pull the item and specify the user stories. How do we manage risk of this deferred committed strategy?
We have 3 choices
  Do it anyway – we don’t care if it takes longer to complete
  Consult the owner and trim it down
  Reject it and return it to the backlog
1

## Slide 48
WIP limit to hold the Product Owner accountable
WIP limit to protect deployment bottleneck
WIP limit to smooth flow through clinical testing
Physical lane for expedite. Color shows “fixed date” item that wasn’t started early enough. Provides learning in retrospective

## Slide 49: The Change Challenge
Capability
Current State
Safety!
Patience!
Failure!
Panic under stress
Time
We believe that if we’re here, we’re serving someone or something better
The Posit Science Path!
Managed evolutionary change with turbo charges

## Slide 50: Would you be able to pull this off today?
Yes, this will be easy – thank you!
Yes, but help, please?
Yes, but how do I get people to listen to me?
Sorry, our leadership is clueless and will crush anything like this like they always do
No, my team has too many other issues right now
No matter what, we’ll be micromanaged
No, I don’t buy it yet