## Slide 1: Agilility, Kanban, and Learning
Todd Little
Sr. Software Manager
Landmark/Halliburton
Notes: Over the past 3 years Landmark has been incorporating Agile methodologies in our development processes.

## Slide 2: The Idealized Waterfall
Envisioning
Test
Plan/Design
Develop
Release
Notes: Prior to our move toward Agile methodologies, we followed a more standard waterfall model based on the Microsoft development framework. Our predictability, using this method, was good but we didn’t always meet the needs of the market with our releases. We needed to move to a process that focused on “what” we were delivering so that the solutions we released better solved the problems of our customers.

## Slide 3: What Happens in a Typical Project Inside the Tornado
When will we get the requirements?
All in good time, my little pretty, all in good time
But I guess it doesn't matter anyway
Doesn't anybody believe me?
You're a very bad man!
Just give me your estimates by this afternoon
No, we need something today!
I already promised the customer it will be out in 6 months
No, we need it sooner.
Not so fast! Not so fast! ... I'll have to give the matter a little thought. Go away and come back tomorrow
Ok then, it will take 2 years.
Team Unity
Project Kickoff
Notes: We look at a typical software project…..

## Slide 4: We’re not in Kansas Anymore
My! People come and go so quickly here!
I may not come out alive, but I'm goin' in there!
The Great and Powerful Oz has got matters well in hand.
"Hee hee hee ha ha! Going so soon? I wouldn't hear of it! Why, my little party's just beginning!
Developer Hero
Reorg
Testing

## Slide 5: Hurricane Rita
Notes: We like to use forecasting a hurricane track as an analogy to software development. This is an example of the various news agencies early forecast of hurricane’s Rita track. One thing we know is that all of these tracks are wrong.

## Slide 6: Hurricane Rita
Notes: The actual path of Rita is shown in yellow. Planning of software is much like this. Almost everything we do is “new” and when we followed a more waterfall model, we took lots of time designing and gathering estimates of tasks before starting. From that initial Plan, the one thing we really knew, was that the project would not turnout looking like the plan and it would change. We know that as we gain more knowledge during development the plan would be refined many times. So, with Agile, we don’t spend a lot of time in upfront planning.

## Slide 7
Process and tools
Individuals and interactions
over
Following a plan
Responding to change
over
Source: www.agilemanifesto.org
Comprehensive documentation
Working software
over
Contract negotiation
Customer collaboration
over
The Agile Manifesto–a statement of values
Notes: Agile processes promote iterative development with a minimal amount of formal software development process. This methodology relies primarily on short iterations, frequent communication, regular customer interaction, and frequent review of working software.
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Agile welcomes changing requirements, even late in development.
Agile processes harness change for the customer's competitive advantage.
Agile delivers working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
In Agile business people and developers must work together daily throughout the project.

## Slide 8: Agile Principles
Focus on value
Embrace Change
Deliver chunks of functionality incrementally
Reflect and learn continuously
Collaboration with empowered teams
Build Quality in

## Slide 9: Agile in a Nutshell
24 hours
1-4 weeks
Release Backlog
Backlog tasks
Potentially Shippable
Product Increment
Iteration Backlog
Notes: As mentioned, a release is made up of a series of iterations. Iterations are typically 1-4 weeks in length. Each iteration has a defined set of stories to be delivered. The teams goal is to have a potentially shippable product after each iteration.

## Slide 10: Backlog is a set of “Stories” and “Tasks”
Development
Task 1
Development
Task 2
Testing
Task 1
Testing
Task 2
Notes: A story is a particular requirement that solves a problem. It is written in a form of -

## Slide 11: Backlog is a set of “Stories”
Notes: An example of a story. This story is then taken and broken down into development tasks and developers put estimates to those tasks and they are assigned out to the team.

## Slide 12: Agile in a Nutshell
24 hours
1-4 weeks
Release Backlog
Backlog tasks
Potentially Shippable
Product Increment
Iteration Backlog
Notes: Another important part of Agile is the constant communication aspect of the process. Teams meet for a short period (goal is to not to exceed 15 minutes) to give status on the tasks they are working for that interation.

## Slide 13: Daily Standup
Notes: For the daily meeting team members are required to “stand”, which helps to encourage the short length of the meeting….and is how it got its name…..Daily Standup.

## Slide 14: The Scrum

## Slide 15: 3 questions for the Daily Standup
15-minutes
What did you do yesterday?
1
What will you do today?
2
Is anything in your way?
3
24 hours
Notes: Three questions are asked of each member of the team.

## Slide 16: Tracking Progress
Notes: Progress for the release is tracked by stories (requirements(. This group is tracking their progress manually as you see above. Each story is an index card which is moved along as the story is started, in-progress, completed by the developer (Done), and accepted by the product owner (Done-Done). Many teams also track their progress using a software tool called Rally at Landmark.

## Slide 17: Burndown Chart
Notes: We use dashboards like the Burndown chart, you see above, to measure our progress. This release started with approximately 820 story points. The team had 3 week iterations (except for one). At the end of each iteration, the story points completed are subtracted from the total. The shaded area (burnup chart) shows the number of story points completed as Done (developer is complete) and Done Done (it has been accepted by the product owner). The green line shows us where our projected end is for the entire release. Remember though, the goal of Agile is to have a potential releasable product after each iteration which would enable us to get completed functionality to the marketplace anytime.

## Slide 18: Agile/Scrum in a Nutshell
24 hours
1-4 weeks
Release Backlog
Backlog tasks
Potentially Shippable
Product Increment
Iteration Backlog
Notes: What do we do? The group of requirements wanted to be developed in a release are our backlog and they are designated by the boxes. These requirements or stories are prioritized and divided into iterations. Each individual box is an iteration. Development of complete stories are delivered within an iteration. Iterations are between 2-4 weeks in length. Looking at this example, the release contains 4 iterations. After each iteration, the goal is to have a potentially shippable product. So, development, testing, and validation of the stories are all done during the iteration.

## Slide 19: The Kanban Board
Project Backlog | Iteration Backlog | In Work | Done | Accepted (Done Done)
 | Planned for this iteration Cutline | In Development | The Development team has declared it completed and ready for final testing | Fully tested by the test team and accepted by the Business

## Slide 20: The Kanban Board
Project Backlog | Iteration Backlog | In Work | Done | Accepted (Done Done)
Story 1
Story 2
Story 3
Story 4
Development
Task 1
Development
Task 2

## Slide 21: The Kanban Board
Project Backlog | Iteration Backlog | In Work | Done | Accepted (Done Done)
Story 1
Story 2
Story 3
Story 4
Development
Task 1
Development
Task 2
Testing
Task 1
Testing
Task 2

## Slide 22: The Kanban Board
Project Backlog | Iteration Backlog | In Work | Done | Accepted (Done Done)
Story 1
Story 2
Story 3
Story 4
Testing
Task 1
Testing
Task 2

## Slide 23: The Kanban Board
Project Backlog | Iteration Backlog | In Work | Done | Accepted (Done Done)
Story 1
Story 2
Story 3
Story 4

## Slide 24: Learning
Feedback Loop

## Slide 25: Gordon the Guided Missile

## Slide 26
Gordon

## Slide 28: “incrementing” builds a bit at a time
1
2
3
But, incrementing calls for a fully formed idea

## Slide 29: “iterating” builds a rough version, validates it, then slowly builds up quality
1
2
3
Iterating allows you to move from vague idea to realization

## Slide 30: Uncertainty
We expect uncertainty and manage for it through iterations, anticipation and adaptation.
Inspect and Adapt

## Slide 31: Retrospective
What went well? | What to try differently?

## Slide 32: Agility is a set of Principles
Focus on value
Embrace Change
Deliver chunks of functionality incrementally
Reflect and learn continuously
Collaboration with empowered teams
Build Quality in

## Slide 33: The Kanban Board
Project Backlog | Iteration Backlog | In Work | Done | Accepted (Done Done)
 | Planned for this iteration Cutline | In Development | The Development team has declared it completed and ready for final testing | Fully tested by the test team and accepted by the Business

## Slide 34: Learning
1
2
3
The objective is to get it right at the end

## Slide 35: Contact
Todd Little
  todd@toddlittleweb.com
  www.toddlittleweb.com
  www.accelinnova.com