## Slide 1: 7 Sins of Scrum and other Agile Anti-Patterns
Todd Little
VP Product Development
June 2015

## Slide 2: Disclaimer
!7
!Sins
!Scrum

## Slide 3: Agile Manifesto
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value: |  | 
Individuals and interactions | over | processes and tools
Working software | over | comprehensive documentation
Customer collaboration | over | contract negotiation
Responding to change | over | following a plan
That is, while there is value in the items on the right, we value the items on the left more. |  | 

## Slide 4: Auditor Manifesto
We are uncovering better ways of auditing software development by forcing others do it how we tell them. Through this work we have come to value: |  | 
Processes and tools | over | individuals and interactions
Comprehensive documentation | over | working software
Contract negotiation | over | customer collaboration
Following a plan | over | responding to change
That is, while there may be value in the items on the right, we have chosen to ignore them as they are difficult to audit. We only care about the items on the left and we will make sure that you do too! |  | 

## Slide 5: Antipatterns
Jim Coplien: “an anti-pattern is something that looks like a good idea, but which backfires badly when applied.”

## Slide 6: Sinner’s Manifesto
We think we know what we are doing. It looks like a good idea or someone told us that is the best way to do it so we’ll do more of it. Through this we may have accidentally come to value: |  | 
Potential Sin | Over | Virtue
The sin is not always a bad idea. There may be significant value in moderation, but in excess it can be an anti-pattern. The path the redemption is to look to the virtue. |  | 

## Slide 7: Satir Change Model
We suck less

## Slide 8: Shu – Ha – Ri (learn, detach, and transcend) Learner – Practitioner – Mastery
Read
Write
Delete

## Slide 9: Shu-Ha-Ri applied to Meetings
Beginner –Read
Call a Meeting
Practitioner - Write
Run a Meeting
Mastery - Delete
Cancel Meetings

## Slide 10: Danger
Do try this at home or with your team, just not all at once
Use Retrospectives
Improve Incrementally
1-2 Items
Ask for Coaching

## Slide 11: Heresy

## Slide 12: Potential Sin #1
Potential Sin |  | Virtue
Processes and Tools | Over | Individuals and Interactions

## Slide 13
Alexey Krivitsky

## Slide 14: Potential Sin #1: Processes and Tools Over Individuals and Interactions
Potential Sin |  | Virtue
Agile is the Tool | Over | The tools support agility

## Slide 15: Potential Sin #1: Processes and Tools Over Individuals and Interactions
Potential Sin |  | Virtue
Agile is a process | Over | Agile is a mindset

## Slide 16: Potential Sin #1: Processes and Tools Over Individuals and Interactions
Potential Sin |  | Virtue
Best Practices | Over | Principles and Values

## Slide 17: Potential Sin #1: Processes and Tools Over Individuals and Interactions
Potential Sin |  | Virtue
One size fits all | Over | Context

## Slide 18: Potential Sin #1: Processes and Tools Over Individuals and Interactions
Potential Sin |  | Virtue
Collaboration | Over | Shared Ownership

## Slide 19: Potential Sin #1: Processes and Tools Over Individuals and Interactions
Potential Sin |  | Virtue
Projects | Over | Teams

## Slide 20: Potential Sin #2
Potential Sin |  | Virtue
Status | Over | Flow

## Slide 21: Potential Sin #2: Status over Flow
Potential Sin |  | Virtue
Checking Boxes | Over | Learning and Adapting
Feedback Loop

## Slide 22: Potential Sin #2: Status over Flow
Potential Sin |  | Virtue
Showing Progress | Over | Delivering Value

## Slide 23: Potential Sin #2: Status over Flow
Potential Sin |  | Virtue
My part is done | Over | Team is done

## Slide 24: Potential Sin #2: Status over Flow
Potential Sin |  | Virtue
Individual Utilization | Over | Team Throughput

## Slide 25: Potential Sin #2: Status over Flow
Potential Sin |  | Virtue
Specialization | Over | Generalization

## Slide 26: Potential Sin #3
Potential Sin |  | Virtue
Stories | Over | Strategy

## Slide 27: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
Tasks | Over | Stories

## Slide 28: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
I want it all (Gluttony) | Over | Minimum Viable Product

## Slide 29: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
Buckets | Over | Filters

## Slide 30: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
Listening to Customers | Over | Learning what they really need

## Slide 31: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
I know what they need | Over | Validating hypothesis

## Slide 32: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
Following orders | Over | Understanding Why

## Slide 33: Potential Sin #4
Potential Sin |  | Virtue
Crap | Over | Craftsmanship

## Slide 34: Potential Sin #4: Crap over Craftsmanship
Potential Sin |  | Virtue
Almost done | Over | Really done

## Slide 35: Potential Sin #4: Crap over Craftsmanship
Potential Sin |  | Virtue
Velocity | Over | Quality

## Slide 36: Potential Sin #4: Crap over Craftsmanship
Potential Sin |  | Virtue
Testing quality in | Over | Building quality in

## Slide 37: Potential Sin #4: Crap over Craftsmanship
Potential Sin |  | Virtue
Technical debt is evil | Over | Technical debt is debt

## Slide 38: Potential Sin #4: Crap over Craftsmanship
Potential Sin |  | Virtue
Cost of Crap | Over | Cost of Delay

## Slide 39: Potential Sin #5
Potential Sin |  | Virtue
Iterations | Over | Releases

## Slide 40: Potential Sin #5: Iterations over Releases
Potential Sin |  | Virtue
Potentially Shippable Increments (PSIs) | Over | Releases

## Slide 41: Potential Sin #5: Iterations over Releases
Potential Sin |  | Virtue
Commitment | Over | Focus

## Slide 42: Potential Sin #5: Iterations over Releases
Potential Sin |  | Virtue
Time boxes | Over | Value

## Slide 43: Potential Sin #5: Iterations over Releases
Potential Sin |  | Virtue
Capacity planning | Over | Velocity planning

## Slide 44: Potential Sin #6
Potential Sin |  | Virtue
Illusion | Over | Reality

## Slide 45: Potential Sin #6: Illusion over Reality
Potential Sin |  | Virtue
Gross velocity | Over | Net velocity
Velocity
Velocity
Scope Creep

## Slide 46: Potential Sin #6: Illusion over Reality
Potential Sin |  | Virtue
Unpointed stories | Over | Best estimate

## Slide 47: Potential Sin #6: Illusion over Reality
Potential Sin |  | Virtue
Velocity | Over | Quality

## Slide 48: Potential Sin #6: Illusion over Reality
Potential Sin |  | Virtue
Estimation | Over | Forecasting
Velocity
Scope Creep

## Slide 49: Potential Sin #6: Illusion over Reality
Potential Sin |  | Virtue
Microestimation | Over | Macroestimation

## Slide 50: Potential Sin #6: Illusion over Reality
Potential Sin |  | Virtue
Vanity metrics | Over | Decision metrics

## Slide 51: Potential Sin #7
Potential Sin |  | Virtue
Organizational Hacks | Over | Leadership

## Slide 52: Potential Sin #7: Organizational Hacks over Leadership
Potential Sin |  | Virtue
Micromanagement | Over | Macromanagement

## Slide 53: Potential Sin #7: Organizational Hacks over Leadership
Potential Sin |  | Virtue
Controlling inputs | Over | Controlling outputs/outcomes
Processes
Inputs
Inputs
Inputs
Micromanagement
Processes
Inputs
Inputs
Inputs
Agile Leadership
Outputs

## Slide 54: Potential Sin #7: Organizational Hacks over Leadership
Potential Sin |  | Virtue
Taking sides | Over | Serving the whole team

## Slide 55: Potential Sin #7: Organizational Hacks over Leadership
Potential Sin |  | Virtue
Meetings | Over | Actions & Resolutions

## Slide 56: Potential Sin #7: Organizational Hacks over Leadership
Potential Sin |  | Virtue
Certification | Over | Qualification

## Slide 57: The Sinner Summary
Processes and Tools | Over | Individuals and Interactions
Status | Over | Flow
Stories | Over | Strategy
Crap | Over | Craftsmanship
Iterations | Over | Releases
Illusion | Over | Reality
Organizational Hacks | Over | Leadership

## Slide 58: The path to Ri
Do try this at home or with your team, just not all at once
Use Retrospectives
Improve Incrementally
1-2 Items
Ask for Coaching

## Slide 59: Thank you!
Questions?

## Slide 60: Potential Sin #2: Status over Flow
Potential Sin |  | Virtue
Tautology | Over | Common Sense

## Slide 61: Potential Sin #2: Status over Flow
Potential Sin |  | Virtue
Over-Planning | Over | Barely Sufficient Planning

## Slide 62: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
Efficiency | Over | Effectiveness

## Slide 63: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
Outputs | Over | Outcomes