## Slide 1: 7 Sins of Scrum and other Agile Anti-Patterns
Todd Little
VP Product Development
September 2015
www.synerzip.com
Webinar Series 2015

## Slide 2: Disclaimer
!7
!Sins
!Scrum

## Slide 3: Agile Manifesto
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value: |  | 
Individuals and interactions | over | processes and tools
Working software | over | comprehensive documentation
Customer collaboration | over | contract negotiation
Responding to change | over | following a plan
That is, while there is value in the items on the right, we value the items on the left more. |  | 

## Slide 4: Antipatterns
Jim Coplien: “An anti-pattern is something that looks like a good idea, but which backfires badly when applied.”

## Slide 5: Sinner’s Manifesto
We think we know what we are doing. It looks like a good idea or someone told us that is the best way to do it so we’ll do more of it. Through this we may have accidentally come to value: |  | 
Potential Sin | Over | Virtue
The sin is not always a bad idea. There may be significant value in moderation, but in excess it can be an anti-pattern. The path the redemption is to look to the virtue. |  | 

## Slide 6: Heresy

## Slide 7: Potential Sin #1
Potential Sin |  | Virtue
Processes and Tools | Over | Individuals and Interactions

## Slide 8
Alexey Krivitsky

## Slide 9: Potential Sin #1: Processes and Tools Over Individuals and Interactions
Potential Sin |  | Virtue
Agile is the Tool | Over | The tools support agility

## Slide 10: Potential Sin #1: Processes and Tools Over Individuals and Interactions
Potential Sin |  | Virtue
Agile is a process | Over | Agility is a mindset

## Slide 11: Potential Sin #1: Processes and Tools Over Individuals and Interactions
Potential Sin |  | Virtue
Best Practices | Over | Principles and Values

## Slide 12: Potential Sin #1: Processes and Tools Over Individuals and Interactions
Potential Sin |  | Virtue
One size fits all | Over | Context

## Slide 13: Potential Sin #1: Processes and Tools Over Individuals and Interactions
Potential Sin |  | Virtue
Collaboration | Over | Shared Ownership

## Slide 14: Potential Sin #2
Potential Sin |  | Virtue
Status | Over | Flow of Value

## Slide 15: Potential Sin #2: Status over Flow of Value
Potential Sin |  | Virtue
Showing Progress | Over | Delivering Value

## Slide 16: Potential Sin #2: Status over Flow of Value
Potential Sin |  | Virtue
Checking Boxes | Over | Learning and Adapting
Feedback Loop

## Slide 17: Potential Sin #2: Status over Flow of Value
Potential Sin |  | Virtue
My part is done | Over | Team is done

## Slide 18: Potential Sin #2: Status over Flow of Value
Potential Sin |  | Virtue
Individual Utilization | Over | Team Throughput

## Slide 19: Potential Sin #2: Status over Flow of Value
Potential Sin |  | Virtue
Specialization | Over | Generalization

## Slide 20: Potential Sin #3
Potential Sin |  | Virtue
Stories | Over | Strategy

## Slide 21: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
Buckets | Over | Filters

## Slide 22: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
I want it all (Gluttony) | Over | Minimum Viable Product

## Slide 23: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
Listening to Customers | Over | Learning what they really need

## Slide 24: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
I know what they need | Over | Validating hypothesis

## Slide 25: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
Tasks | Over | Stories

## Slide 26: Potential Sin #3: Stories over Strategy
Potential Sin |  | Virtue
Following orders | Over | Understanding Why

## Slide 27: Potential Sin #4
Potential Sin |  | Virtue
Crap | Over | Craftsmanship

## Slide 28: Potential Sin #4: Crap over Craftsmanship
Potential Sin |  | Virtue
Almost done | Over | Really done

## Slide 29: Potential Sin #4: Crap over Craftsmanship
Potential Sin |  | Virtue
Velocity | Over | Quality

## Slide 30: Potential Sin #4: Crap over Craftsmanship
Potential Sin |  | Virtue
Testing quality in | Over | Building quality in

## Slide 31: Potential Sin #4: Crap over Craftsmanship
Potential Sin |  | Virtue
Technical debt is evil | Over | Technical debt is debt

## Slide 32: Potential Sin #4: Crap over Craftsmanship
Potential Sin |  | Virtue
Cost of Crap | Over | Cost of Delay

## Slide 33: Potential Sin #5
Potential Sin |  | Virtue
Iterations | Over | Releases

## Slide 34: Potential Sin #5: Iterations over Releases
Potential Sin |  | Virtue
Potentially Shippable Increments (PSIs) | Over | Releases

## Slide 35: Potential Sin #5: Iterations over Releases
Potential Sin |  | Virtue
Commitment | Over | Focus on Value

## Slide 36: Potential Sin #5: Iterations over Releases
Potential Sin |  | Virtue
Capacity planning | Over | Velocity planning

## Slide 37: Potential Sin #6
Potential Sin |  | Virtue
Illusion | Over | Reality

## Slide 38: Potential Sin #6: Illusion over Reality
Potential Sin |  | Virtue
Gross velocity | Over | Net velocity
Velocity
Velocity
Scope Creep

## Slide 39: Potential Sin #6: Illusion over Reality
Potential Sin |  | Virtue
Unpointed stories | Over | Best estimate

## Slide 40: Potential Sin #6: Illusion over Reality
Potential Sin |  | Virtue
Velocity | Over | Quality

## Slide 41: Potential Sin #6: Illusion over Reality
Potential Sin |  | Virtue
Estimation | Over | Forecasting
Velocity
Scope Creep

## Slide 42: Potential Sin #6: Illusion over Reality
Potential Sin |  | Virtue
Microestimation | Over | Macroestimation

## Slide 43: Potential Sin #6: Illusion over Reality
Potential Sin |  | Virtue
Vanity metrics | Over | Decision metrics

## Slide 44: Potential Sin #7
Potential Sin |  | Virtue
Organizational Hacks | Over | Leadership

## Slide 45: Potential Sin #7: Organizational Hacks over Leadership
Potential Sin |  | Virtue
Controlling inputs | Over | Controlling outputs/outcomes
Processes
Inputs
Inputs
Inputs
Micromanagement
Processes
Inputs
Inputs
Inputs
Agile Leadership
Outputs

## Slide 46: Potential Sin #7: Organizational Hacks over Leadership
Potential Sin |  | Virtue
Micromanagement | Over | Macromanagement

## Slide 47: Potential Sin #7: Organizational Hacks over Leadership
Potential Sin |  | Virtue
Taking sides | Over | Serving the whole team

## Slide 48: Potential Sin #7: Organizational Hacks over Leadership
Potential Sin |  | Virtue
Meetings | Over | Actions & Resolutions

## Slide 49: Potential Sin #7: Organizational Hacks over Leadership
Potential Sin |  | Virtue
Certification | Over | Qualification

## Slide 50: The Sinner Summary
Processes and Tools | Over | Individuals and Interactions
Status | Over | Flow of Value
Stories | Over | Strategy
Crap | Over | Craftsmanship
Iterations | Over | Releases
Illusion | Over | Reality
Organizational Hacks | Over | Leadership

## Slide 51: The Virtuous Path
Use Retrospectives
Improve Incrementally
1-2 Items
Get Coaching as needed

## Slide 52: Thank you!
Questions?

## Slide 53
53
www.synerzip.com
Hemant Elhence
hemant@synerzip.com
469.374.0500

## Slide 54: Synerzip in a Nutshell
Software product development partner for small/mid-sized technology companies
    Exclusive focus on small/mid-sized technology companies, typically venture-backed companies in growth phase
    By definition, all Synerzip work is the IP of its respective clients
    Deep experience in full SDLC – design, dev, QA/testing, deployment
Dedicated team of high caliber software professionals for each client
    Seamlessly extends client’s local team offering full transparency
    Stable teams with very low turn-over
    NOT just “staff augmentation, but provide full management support
Actually reduces risk of development/delivery
    Experienced team – uses appropriate level of engineering discipline
    Practices Agile development – responsive yet disciplined
Reduces cost – dual-site team, 50% cost advantage
Offers long-term flexibility – allows (facilitates) taking offshore team captive – aka “BOT” option

## Slide 55: Synerzip Clients
Notes: 55
55

## Slide 56: Next Webinar
Technical Webinar: Running your MicroServices on Docker - An Experience Report Complimentary Webinar: Tuesday, October 21, 2015 @ Noon CST
Presented by: Robert Bastian
Director, Platform Architecture at DrillingInfo

## Slide 57: Connect with Synerzip
Hemant Elhence
hemant@synerzip.com
469.374.0500
@Synerzip_Agile
linkedin.com/company/synerzip
facebook.com/Synerzip
Notes: 57
57